Construction Management

Plan

pro forma v2.1

5 – 7 Lancaster Grove

NW3 4HE.

Issue no 1 Rev C

Issued 25.11.16.

(Incorporating comments and CCS info)

Contents

Revisions				3

Introduction			4

Timeframe				6

Contact				7

Site					9

Community liaison		12

Transport				15

Environment			25

Agreement			30

Revisions & additional material

Please list all iterations here:

| Date | Version | Produced by |
| --- | --- | --- |
| 15.8.16 | OR | Finlay Currie |
| 08.11.16 22.11.16 | A B | Finlay Currie Finlay Currie. Q15 & Q18 amended. |

Additional sheets

Please note – the review process will be quicker if these are submitted as Word documents or searchable PDFs.

| Date | Version | Produced by |
| --- | --- | --- |
| 15.8.16 | OR | Finlay Currie |
| 08.11.16 | A | Finlay Currie |

Introduction

The purpose of the Construction Management Plan (CMP) is to help developers to minimise construction impacts, and relates to both on site activity and the transport arrangements for vehicles servicing the site.

It is intended to be a live document whereby different stages will be completed and submitted for application as the development progresses.

The completed and signed CMP must address the way in which any impacts associated with the proposed works, and any cumulative impacts of other nearby construction sites, will be mitigated and managed. The level of detail required in a CMP will depend on the scale and kind of development.  Further policy guidance is set out in Camden Planning Guidance (CPG) 6: Amenity and (CPG) 8: Planning Obligations.

This CMP follows the best practice guidelines as described in Transport for London’s (TfL’s Standard for Construction Logistics and Cyclist Safety (CLOCS) scheme) and Camden’s Minimum Requirements for Building Construction (CMRBC).

The approved contents of this CMP must be complied with unless otherwise agreed with the Council in writing.  The project manager shall work with the Council to review this CMP if problems arise in relation to the construction of the development. Any future revised plan must also be approved by the Council and complied with thereafter.

It should be noted that any agreed CMP does not prejudice or override the need to obtain any separate consents or approvals such as for road closures or hoarding licences.

If your scheme involves any demolition, you need to make an application to the Council’s Building Control Service. Please complete the “Demolition Notice.”

Please complete the questions below with additional sheets, drawings and plans as required. The boxes will expand to accommodate the information provided, so please provide as much information as is necessary. It is preferable if this document, and all additional documents, are completed electronically and submitted as Word files to allow comments to be easily documented. These should be clearly referenced/linked to from the CMP.

Please notify that council when you intend to start work on site. Please also notify the council when works are approximately 3 months from completion.

(Note the term 'vehicles' used in this document refers to all vehicles associated with the implementation of the development, e.g. demolition, site clearance, delivery of plant & materials, construction, etc.)

Revisions to this document may take place periodically. 
Timeframe

DEVELOPER ACTIONS

COUNCIL ACTIONS

Post app submission

0ommunity liaison

Appoint principal contractor

Requirement to submit CMP

Begin community liaison

Work can commence if draft CMP is approved

Council response to second draft

Resubmission of CMP if first draft refused

2ommunity liaison

3ommunity liaison

1ommunity liaison

INDICATIVE TIMEFRAME (MONTHS)

4ommunity liaison

Council response to draft

Submit draft CMP

Contact

1. Please provide the full postal address of the site and the planning reference relating to the construction works.

Address: Clifford Pugh House, 5 – 7 Lancaster Grove, London. NW3 4HE

Planning ref: 2015/2366/P

Type of CMP - Section 106 planning obligation/Major sites framework: Section 106

2. Please provide contact details for the person responsible for submitting the CMP.

Name: Finlay Currie

Address: Optic Realm Ltd, 313 – 315 Caledonian Rd, London. N1 1DR

Email: finlay@opticrealm.co.uk

Phone: 020 7278 5619

3. Please provide full contact details of the site project manager responsible for day-to-day management of the works and dealing with any complaints from local residents and businesses.

Name: Roman Saramaka

Address: Optic Realm Ltd. 313 – 315 Caledonian Rd, London. N1 1DR

Email: roman@opticrealm.co.uk

Phone: 020 7278 5619

4. Please provide full contact details of the person responsible for community liaison and dealing with any complaints from local residents and businesses if different from question 3. In the case of Community Investment Programme (CIP), please provide contact details of the Camden officer responsible.

Name: Finlay Currie

Address: Optic Realm Ltd. 313 – 315 Caledonian Rd, London. N1 1DR

Email: finlay@opticrealm.co.uk

Phone: 020 7278 5619

5. Please provide full contact details including the address where the main contractor accepts receipt of legal documents for the person responsible for the implementation of the CMP.

Name: Tim Cockburn

Address: Optic Realm Ltd. 313 – 315 Caledonian Rd, London. N1 1DR

Email: tim@opticrealm.co.uk

Phone: 020 7278 5619

Site

6. Please provide a site location plan and a brief description of the site, surrounding area and development proposals for which the CMP applies.

The site is occupied by a 5 storey building currently used as bed sit accommodation. The existing building is in a particularly poor state of repair and will be demolished. It is to be replaced by a 4 storey building (plus single storey basement) containing 15 apartments.

Site plan attached on next page.

7. Please provide a very brief description of the construction works including the size and nature of the development and details of the main issues and challenges (e.g. narrow streets, close proximity to residential dwellings etc).

The new building will be formed of a concrete frame structure with lightweight steel infill. Stone and brick clad to the exterior. The new building will be 17.425m high (4 storeys Inc. one storey in the roof space).

The new building will sit 1.3m from the RH, and 1.9m from the LH boundary of the existing neighbouring buildings.

The site is in close proximity to the neighbouring buildings and particular attention will be given to this during both demolition and construction phases of the project.

8. Please identify the nearest potential receptors (dwellings, business, etc.) likely to be affected by the activities on site (i.e. noise, vibration, dust, fumes, lighting etc.).

Residential dwellings at:

Property address:			Location

1 – 3 and 9 Lancaster Grove		Immediate neighbours

1 – 23 Lancaster Grove			On the same road

1 – 7 Crossfield Road			Opposite our site

15 Crossfield Road			Opposite our site

1 – 3 Belsize Crescent			On the adjacent road to the LHS of the site

1 – 7 Belsize Square			Neighbouring properties behind the site.

9. Please provide a scaled plan detailing the local highway network layout in the vicinity of the site.  This should include details of on-street parking bay locations, cycle lanes, footway extents and proposed site access locations.

10. Please provide the proposed start and end dates for each phase of construction as well as an overall programme timescale. (A Gantt chart with key tasks, durations and milestones would be ideal).

11. Please confirm the standard working hours for the site, noting that the standard working hours for construction sites in Camden are as follows:

- 8.00am to 6pm on Monday to Friday

- 8.00am to 1.00pm on Saturdays

- No working on Sundays or Public Holidays

Working hours confirmed as above. There will be no working on Sundays or Public Holidays. In event that any works are required outside the standard hours noted above or on Sundays or Public Holidays such as major plant delivery / collection the contractor will give advance notice to the CWG when making such application to the local authority

12. Please indicate if any changes to services are proposed to be carried out that would be linked to the site during the works (i.e. connections to public utilities and/or statutory undertakers’ plant). Larger developments may require new utility services.  If so, a strategy and programme for coordinating the connection of services will be required.  If new utility services are required, please confirm which utility companies have been contacted (e.g. Thames Water, National Grid, EDF Energy, BT etc.) You must explore options for the utility companies to share the same excavations and traffic management proposals. Please supply details of your discussions.

No service changes are proposed.

Community Liaison

A neighbourhood consultation process must have been undertaken prior to submission of the CMP first draft. This consultation must relate to construction impacts, and should take place following the grant of planning permission in the lead up to the submission of the CMP. A consultation process specifically relating to construction impacts must take place regardless of any prior consultations relating to planning matters. This consultation must include all of those individuals that stand to be affected by the proposed construction works. These individuals should be provided with a copy of the draft CMP, or a link to an online document. They should be given adequate time with which to respond to the draft CMP, and any subsequent amended drafts. Contact details which include a phone number and email address of the site manager should also be provided.

Significant time savings can be made by running an effective neighbourhood consultation process. This must be undertaken in the spirit of cooperation rather than one that is dictatorial and unsympathetic to the wellbeing of local residents and businesses.

These are most effective when initiated as early as possible and conducted in a manner that involves the local community. Involving locals in the discussion and decision making process helps with their understanding of what is being proposed in terms of the development process. The consultation and discussion process should have already started, with the results incorporated into the CMP first draft submitted to the Council for discussion and sign off. This communication should then be ongoing during the works, with neighbours and any community liaison groups being regularly updated with programmed works and any changes that may occur due to unforeseen circumstances through newsletters, emails and meetings.

Please note that for larger sites, details of a construction working group may be required as a separate S106 obligation. If this is necessary, it will be set out in the S106 Agreement as a separate requirement on the developer.

Cumulative impact

Sites located within high concentrations of construction activity that will attract large numbers of vehicle movements should consider establishing contact with other sites in the vicinity in order to manage traffic routeing and volumes. Developers in the Tottenham Court Road area have done this to great effect.

The Council can advise on this if necessary.

13. Consultation

The Council expects meaningful consultation. For large sites, this may mean two or more meetings with local residents prior to submission of the first draft CMP.

Evidence of who was consulted, how the consultation was conducted and a summary of the comments received in response to the consultation. Details of meetings including minutes, lists of attendees etc. must be included.

In response to the comments received, the CMP should then be amended where appropriate and, where not appropriate, a reason should be given. The revised CMP should also include a list of all the comments received.  Developers are advised to check proposed approaches to consultation with the Council before carrying them out. If your site is on the boundary between boroughs then we would recommend contacting the relevant neighbouring planning authority.

Please provide details of consultation of draft CMP with local residents, businesses, local groups (e.g. residents/tenants and business associations) and Ward Councillors.

Letter issued 22.9.16 and meeting with residents arranged for 5.10.16.

14. Construction Working Group

Please provide details of community liaison proposals including any Construction Working Group that will be set up, addressing the concerns of the community affected by the works, the way in which the contact details of the person responsible for community liaison will be advertised to the local community, and how the community will be updated on the upcoming works i.e. in the form of a newsletter/letter drop, or weekly drop in sessions for residents.

We will be issuing a monthly newsletter updating our neighbours on the progress of the works. Also we will have a weekly drop in session to address directly any concerns.

15. Schemes

Please provide details of any schemes such as the ‘Considerate Constructors Scheme’, such details should form part of the consultation and be notified to the Council.  Contractors will also be required to follow the “Guide for Contractors Working in Camden” also referred to as “Camden’s Considerate Contractors Manual”.

The site is now registered with the Considerate Constructors Scheme. The registration number is: Site Ref: 100649

16. Neighbouring sites

Please provide a plan of existing or anticipated construction sites in the local area and please state how your CMP takes into consideration and mitigates the cumulative impacts of construction in the vicinity of the site. The council can advise on this if necessary.

Significant water main replacement works are ongoing in the local area. These works are being carried out by Murphy Group under permit number:

MU821-C939/MKIDDP03/A006

These works are scheduled to be complete on 28.8.16 which is prior to our commencement on site.

We have checked on ‘roadworks.org’ and whilst a number of sites are currently live, these will all be complete prior to our commencement on site.

Transport

This section must be completed in conjunction with your principal contractor. If one is not yet assigned, please leave the relevant sections blank until such time when one has been appointed.

Camden is a CLOCS Champion, and is committed to maximising road safety for Vulnerable Road Users (VRUs) as well as minimising negative environmental impacts created by motorised road traffic. As such, all vehicles and their drivers servicing construction sites within the borough are bound by the conditions laid out in the CLOCS Standard.

This section requires details of the way in which you intend to manage traffic servicing your site, including your road safety obligations with regard to VRU safety. It is your responsibility to ensure that your principal contractor is fully compliant with the terms laid out in the CLOCS Standard. It is your principal contractor’s responsibility to ensure that all contractors and sub-contractors attending site are compliant with the terms laid out in the CLOCS Standard.

Checks of the proposed measures will be carried out by the council to ensure compliance. Please refer to the CLOCS Standard when completing this section. Guidance material which details CLOCS requirements can be accessed here, details of the monitoring process are available here.

Please contact CLOCS@camden.gov.uk for further advice or guidance on any aspect of this section.

Please refer to the CLOCS Overview and Monitoring Overview documents referenced above which give a breakdown of requirements.

CLOCS Considerations

17. Name of Principal contractor:

Optic Realm Ltd. 313 – 315 Caledonian Rd, London. N1 1DR

18. Please submit the proposed method for checking operational, vehicle and driver compliance with the CLOCS Standard throughout the duration of the contract (please refer to our CLOCS Overview document in the appendix and CLOCS Standard point 3.4.7).

We will be including within our contract documentation the requirements as follows:

- Drivers to receive awareness training.

- Vehicles to be appropriately signed

- Vehicles to have suitable blind spot mirrors, manoeuvring warnings and side protection.

- The traffic plan in place to be followed at all times.

- Desktop checks will be made against the FORS database of trained drivers and accredited companies as outlined in the CLOCS Standard Managing Supplier Compliance guide. These will be carried out as per a risk scale based on that outlined in the CLOCS Managing Supplier Compliance guide.

- Checks of FORS ID numbers will form part of the periodic checks and will be carried out as per an appropriate risk scale.

- Random spot checks will be carried out by site staff on vehicles and drivers servicing the site at a frequency based on the aforementioned risk scale. Results from these checks will be logged and retained, and enforced upon accordingly.

- Where the contractors’ own vehicles and drivers are used the above approach will be modified accordingly.

- Collision reporting data will be requested from operators and acted upon when necessary. All incidents or collisions involving site vehicles to be thoroughly investigated.

- We will be periodically auditing our suppliers and contractors to ensure compliance with The Standard for Construction Clients.

19. Please confirm that you as the client/developer and your principal contractor have read and understood the CLOCS Standard and included it in your contracts. Please sign-up to join the CLOCS Community to receive up to date information on the standard by expressing an interest online.

I confirm that I have included the requirement to abide by the CLOCS Standard in my contracts to my contractors and suppliers:

I confirm that I have included the requirement to abide by the CLOCS Standard in my contracts to my contractors and suppliers.

Finlay Currie

15.8.16

Please contact CLOCS@camden.gov.uk for further advice or guidance on any aspect of this section.

Site Traffic

Sections below shown in blue directly reference the CLOCS Standard requirements. The CLOCS Standard should be read in conjunction with this section.

20. Traffic routing: “Clients shall ensure that a suitable, risk assessed vehicle route to the site is specified and that the route is communicated to all contractors and drivers. Clients shall make contractors and any other service suppliers aware that they are to use these routes at all times unless unavoidable diversions occur.” (P19, 3.4.5)

Routes should be carefully considered and risk assessed, taking into account the need to avoid where possible any major cycle routes and trip generators such as schools, offices, public buildings, museums etc.  Where appropriate, on routes that use high risk junctions (i.e. those that attract high volumes of cycling traffic) installing Trixi mirrors to aid driver visibility should be considered.

Consideration should also be given to weight restrictions, low bridges and cumulative impacts of construction (including neighbouring construction sites) on the public highway network. The route(s) to and from the site should be suitable for the size of vehicles that are to be used.

a. Please indicate routes on a drawing or diagram showing the public highway network in the vicinity of the site including details of links to the Transport for London Road Network (TLRN).

Vehicles will approach the site from the east from either the A41 Finchley Road or the A502 Haverstock Hill.  Vehicles approaching from the A41 Finchley Road will route along Buckland Crescent to access Lancaster Grove and approach the site eastbound.  Vehicles approaching from the A502 Haverstock Hill will route south along Belsize Avenue and Belsize Park to connect to Lancaster Grove. Vehicles will exit from the vicinity of the site eastbound on Lancaster Grove and connect to Haverstock Hill via Eton Avenue and England’s Lane.  A vehicle routeing plan is attached at Figure 1.

b. Please confirm how contractors, delivery companies and visitors will be made aware of the route (to and from the site) and of any on-site restrictions, prior to undertaking journeys.

A copy of our Construction Logistics plan (containing a transport route and a map) will be sent to all suppliers, contractors and visitors to site. This will indicate the route into site, hold points and contact information for the site manager.

21. Control of site traffic, particularly at peak hours: “Clients shall consider other options to plan and control vehicles and reduce peak hour deliveries” (P20, 3.4.6)

Construction vehicle movements are generally acceptable between 9.30am to 4.30pm on weekdays and between 8.00am and 1.00pm on Saturdays). If there is a school in the vicinity of the site or on the proposed access and/or egress routes, then deliveries must be restricted to between 9.30am and 3pm on weekdays during term time. (Refer to the Guide for Contractors Working in Camden).

A delivery plan should ensure that deliveries arrive at the correct part of site at the correct time. Instructions explaining such a plan should be sent to all suppliers and contractors. Consideration should be given to the location of any necessary holding areas for large sites with high volumes of traffic. Vehicles must not wait or circulate on the public highway. Whilst deliveries should be given set times to arrive, dwell and depart, no undue time pressures should be placed upon the driver at any time.

a. Please provide details of the typical sizes of all vehicles and the approximate frequency and times of day when they will need access to the site, for each phase of construction. You should estimate the average daily number of vehicles during each major phase of the work, including their dwell time at the site. High numbers of vehicles per day and/or long dwell times may require vehicle holding procedures.

Site set up: Duration 1 week, 1no 12m rigid vehicle per day. Arrival at 0930 earliest, time on site 15 mins.

Demolition: Duration 7 weeks, vehicles / day: 1no 12m rigid vehicles, time on site 60 mins. Arrival at 0930 earliest. (All brick and concrete materials being recycled).

Excavation: Duration 6 weeks, 12no 8 wheel tipper vehicles per day, time on site 30 mins

Concrete frame build: Duration 9 weeks. 10 concrete vehicles per day, duration on site 30 mins.

Construction (no of vehicles / week): 3no 20 yard skip, 25no delivery vehicles, time on site 60 mins.

Crane erect: 3no vehicles Inc. 1no mobile crane to be positioned on Lancaster Grove. This will require a temporary road closure which will be applied for under separate header and will require a duration of 1 day.

The standard working hours detailed at Question 11 will be adhered to.

The expected construction vehicles required to access the site during construction are as follows:

- Tipper Lorry/ Grab Lorry –These will be approximately 8m long and 2.5m wide.

- Concrete lorries - These will be a standard ready mixed lorry with an approximate size of 8.4m long by 2.4m wide.

- Box Van - These will be approximate size will be approximately 8m long by 2.5m wide.

- Articulated Lorry - These will be approximate size will be approximately 15.4m long by 2.5m wide.

b. Please provide details of other developments in the local area or on the route.

Water mains works have recently been undertaken in the local area but have now been completed.  We are not aware of any other significant scheduled developments in the local area.

c. Please outline the system that is to be used to ensure that the correct vehicle attends the correct part of site at the correct time.

All suppliers and contractors will be advised of delivery times upon appointment and at the time of booking deliveries. Any vehicles which arrive at the site outside of the planned delivery hours will be sent away and given an alternative delivery slot.

d. Please identify the locations of any off-site holding areas (an appropriate location outside the borough may need to be identified, particularly if a large number of delivery vehicles are expected) and any measures that will be taken to ensure the prompt admission of vehicles to site in light of time required for any vehicle/driver compliance checks. Please refer to question 24 if any parking bay suspensions will be required for the holding area.

Holding areas will be on A41 Finchley Rd and A502 Haverstock Rd. From here drivers will be contacted via telephone and brought into site.

e. Please provide details of any other measures designed to reduce the impact of associated traffic (such as the use of construction material consolidation centres).

We bulk order our materials as we use standard products across most of our developments. We are able to call off full loads of materials therefor reducing the number of vehicles attending site.

22. Site access and egress: “Clients shall ensure that access to and egress from the site is appropriately managed, clearly marked, understood and clear of obstacles.” (P18, 3.4.3)

Vehicles entering and leaving the site should be carefully managed, using gates that are clearly marked and free from obstacles. Traffic Marshalls must ensure the safe passage of pedestrians, cyclists and other traffic when vehicles are entering and leaving site, particularly if reversing.

a. Please detail the proposed access and egress routes to and from the site

Vehicles will approach the site from the east from either the A41 Finchley Road or the A502 Haverstock Hill.  Vehicles approaching from the A41 Finchley Road will route along Buckland Crescent to access Lancaster Grove and approach the site eastbound.  Vehicles approaching from the A502 Haverstock Hill will route south along Belsize Avenue and Belsize Park to connect to Lancaster Grove. Vehicles will exit from the vicinity of the site eastbound on Lancaster Grove and connect to Haverstock Hill via Eton Avenue and England’s Lane.  A vehicle routing plan is attached at Figure 1.

There is not sufficient space on site for vehicles to access and egress the site and so a temporary vehicle loading area will be created on street adjacent to the site.  Drawing 160843-01 shows the existing highway arrangement, including parking and loading restrictions in the vicinity of the site. Drawing 160843-02 shows the proposed temporary arrangement during construction including the extent of parking bay suspensions required and proposed hoarding.  A crane will be utilised to transfer materials from waiting vehicles to the site.

b. Please describe how the access and egress arrangements for construction vehicles will be managed.

All vehicle movements to and from the loading area and all loading activities will be supervised by a trained banksmen who will manage the interaction between construction vehicles, pedestrians and other road users.

c. Please provide swept path drawings for any tight manoeuvres on vehicle routes to and from the site including proposed access and egress arrangements at the site boundary (if necessary).

Swept path analysis showing the grab lorry/ tipper lorry stopping on the section of suspended parking bay adjacent to the site is shown in drawing 160843-TK01.

Swept path analysis showing the box van/ rigid lorry stopping on the section of suspended parking bay adjacent to the site is shown in drawing 160843-TK02.

Swept path analysis showing a concrete mixer along with concrete pump stopping on the section of suspended parking bay adjacent to the site is shown in drawing 160843-TK03.

Swept path analysis showing an articulated lorry stopping on the section of suspended parking bay adjacent to the site is shown in drawing 160843-TK04.

d. Provision of wheel washing facilities should be considered if necessary. If so, please provide details of how this will be managed and any run-off controlled.

As vehicles will not access the site wheel washing facilities will not be required. However, the construction project manager will be responsible for ensure the road is cleared of any debris and cleaning the road adjacent to the site on a regular basis during construction.

23. Vehicle loading and unloading: “Clients shall ensure that vehicles are loaded and unloaded on-site as far as is practicable.” (P19, 3.4.4)

If this is not possible, Traffic Marshalls must ensure the safe passage of pedestrians, cyclists and motor traffic in the street when vehicles are being loaded or unloaded.

Please provide details of the parking and loading arrangements for construction vehicles with regard to servicing and deliveries associated with the site (e.g. delivery of materials and plant, removal of excavated material).  This is required as a scaled site plan, showing all points of access and where materials, skips and plant will be stored, and how vehicles will access and egress the site.  If loading is to take place off site, please identify where this is due to take place and outline the measures you will take to ensure that loading/unloading is carried out safely. Please outline in question 24 if any parking bay suspensions will be required.

An approximate 20 metre stretch of resident parking bay will need to be suspended adjacent to the site in order to create a temporary vehicle loading area.  The temporary vehicle loading area is shown on drawing 160843-02, attached.

Highway interventions

Please note that Temporary Traffic Orders (TTOs) and hoarding/scaffolding licenses may be applied for prior to CMP submission but won’t be granted until the CMP is signed-off.

24. Parking bay suspensions and temporary traffic orders

Please note, parking bay suspensions should only be requested where absolutely necessary. Parking bay suspensions are permitted for a maximum of 6 months, requirement of exclusive access to a bay for longer than 6 months you will be required to obtain Temporary Traffic Order (TTO) for which there is a separate cost.

Please provide details of any proposed parking bay suspensions and TTO’s which would be required to facilitate construction. Building materials and equipment must not cause obstructions on the highway as per your Considerate Contractors obligations unless the requisite permissions are secured.

Information regarding parking suspensions can be found here.

It will be necessary to suspend a stretch of resident permit holder parking bay adjacent to the site in order to create a temporary vehicle loading area.  An approximate 20 metre stretch of parking bay adjacent to the site will need to be suspended and the arrangement is shown on drawing 160843-02.

25. Scaled drawings of highway works

Please note that use of the public highway for storage, site accommodation or welfare facilities is at the discretion of the Council and is generally not permitted.  If you propose such use you must supply full justification, setting out why it is impossible to allocate space on-site. You must submit a detailed (to-scale) plan showing the impact on the public highway that includes the extent of any hoarding, pedestrian routes, parking bay suspensions and remaining road width for vehicle movements.  We prefer not to close footways but if this is unavoidable, you should submit a scaled plan of the proposed diversion route showing key dimensions.

a. Please provide accurate scaled drawings of any highway works necessary to enable construction to take place (e.g. construction of temporary vehicular accesses).

No highway works will be necessary to enable construction.

Drawing 160843-02 shows the proposed temporary construction arrangement including the required suspension of parking bays.

b. Please provide details of all safety signage, barriers and accessibility measures such as ramps and lighting etc.

Appropriate hoarding with lighting and signage will be provided around the site, in accordance with relevant guidance.

26. Diversions

Where applicable, please supply details of any diversion, disruption or other anticipated use of the public highway during the construction period (alternatively a plan may be submitted).

No diversions or disruptions are anticipated.

27. VRU and pedestrian diversions, scaffolding and hoarding

Pedestrians and/or cyclist safety must be maintained if diversions are put in place. Vulnerable footway users should also be considered. These include wheelchair users, the elderly, those with walking difficulties, young children, those with prams, the blind and partially sighted.  Appropriate ramping must be used if cables, hoses, etc. are run across the footway.

Any work above ground floor level may require a covered walkway adjacent to the site.  A licence must be obtained for scaffolding and gantries. The adjoining public highway must be kept clean and free from obstructions. Lighting and signage should be used on temporary structures/skips/hoardings etc.

A secure hoarding will generally be required at the site boundary with a lockable access.

a. Please provide details describing how pedestrian and cyclist safety will be maintained, including any proposed alternative routes (if necessary), and any Traffic Marshall arrangements.

A secure hoarding will be in place at the site boundary but it will not impede on pedestrian or cycling routes.  Traffic marshals will be in place to manage the movement of vehicles and the interaction of deliveries with other highway users.

b. Please provide details of any temporary structures which would overhang the public highway (e.g. scaffolding, gantries, cranes etc.) and details of hoarding requirements or any other occupation of the public highway.

A secure hoarding will be in place at the site boundary but this will not overhang the public highway.

A crane will be installed on site in order to transfer material from waiting vehicles to the site. [Detail of crane to be confirmed]

SYMBOL IS FOR INTERNAL USE

Environment

To answer these sections please refer to the relevant sections of Camden’s Minimum Requirements for Building Construction (CMRBC).

28. Please list all noisy operations  and the construction method used, and provide details of the times that each of these are due to be carried out.

Demolition: The building will be demolished by hand brick by brick as the brick (and timber within the building) are all being recycled. The building will be encapsulated in a fully sheeted scaffolding.

Piling: This will be carried out with augmented piles and not driven piles.

Concrete frame erect: This will be poured in situ concrete.

External walls: This will be lightweight steel infill. This is a fast construction method allowing us to enclose the building as quickly as possible and therefor reduce the noise leaving site.

29. Please confirm when the most recent noise survey was carried out (before any works were carried out) and provide a copy. If a noise survey has not taken place please indicate the date (before any works are being carried out) that the noise survey will be taking place, and agree to provide a copy.

Last noise survey carried out on Tuesday 21st July 2015. We attach a copy of the report under Appendix 5.

30. Please provide predictions for noise and vibration levels throughout the proposed works.

31. Please provide details describing mitigation measures to be incorporated during the construction/demolition works to prevent noise and vibration disturbances from the activities on the site, including the actions to be taken in cases where these exceed the predicted levels.

The building will be enclosed in a fully sheeted scaffolding during the demolition works, this will reduce the noise and contain dust from site.

The building will be demolished by hand as we are recycling the bricks, timber flooring and joisting.

We are using a contiguous pile system as opposed to a driven pile system to further reduce the noise output.

We will set up a cutting station on each floor for the cutting of the lightweight steel infill frame. This station will have acoustic walls to reduce the noise output on site.

32. Please provide evidence that staff have been trained on BS 5228:2009

Training will be carried out on site as the operatives arrive.

33. Please provide details on how dust nuisance arising from dusty activities, on site, will be prevented.

During the demolition of the building we will be damping the building to suppress the dust. Grinding and cutting will be carried out (if required) using a wet wheel system.

34. Please provide details describing how any significant amounts of dirt or dust that may be spread onto the public highway will be prevented and/or cleaned.

If required we will appoint a road sweeping company to attend site as and when required.

35. Please provide details describing arrangements for monitoring of noise, vibration and dust levels.

We have a H&S advisory consultant appointed (Tetra Consulting) who will be in attendance to carry out checks at the onset of new tasks. We will then address any issues appropriately.

- Throughout the Construction Phase continuous particulate matter (PM10) monitoring shall be undertaken. Two instruments will be deployed at the site boundary in a transect orientated to the prevailing wind direction, with a third monitor located at the nearest sensitive receptor. One monitor shall be co-located with an anemometer.

- Adequate quality assurance/quality control procedures shall be in place including monitor maintenance and calibration as well and data checking. PM10 data shall be collected automatically on an hour basis.

- A trigger action level for PM10 concentrations of 200µg.m-3 (15 minute average) shall be used to identify incidences of elevated dust emissions at the site boundary.  The development site shall comply with the trigger action throughout the demolition and construction phases.

- An on-site alert system (email or SMS) shall be in place to notify appropriate staff that the trigger action level has been reached. Immediate and appropriate measures can be put in place to rectify abnormal particulate emissions. A procedure shall be established to deal with abnormal dust emissions.  All incidences of abnormal particulate emissions leading to breaches of the trigger action level, shall be documented in the site log book (date and time), with details of the action take to remediate dust emissions.

- An e-mail specifying details of any alert to be sent out to the Council’s air quality officer as soon as practicable following any breach of the site trigger action level.

- An electronic report shall be submitted to the Council’s air quality officer every three months summarising the following information from each monitoring site – 24 hour average PM10 concentration, date and time of any breach of the trigger action level with the 15 minute mean concentration, prevailing wind direction and details of the cause of elevated dust emissions and mitigation measures.

- The Council shall be notified of any changes to the location and operation of dust PM10 monitoring instrumentation.

- A 24-hour phone hotline shall be set up so that residents can complain about high dust or PM10 levels directly to the developer.

Two sound level meters will be co-located with two of the particulate monitors with telemetry access and an alert system.

A seismograph with a visual and audible alert system will be deployed on site during demolition and piling

36. Please confirm that a Risk Assessment has been undertaken at planning application stage in line with the GLA’s Control of Dust and Emissions Supplementary Planning Guidance (SPG), and the risk level that has been identified, with evidence. Please attach the risk assessment as an appendix if not completed at the planning application stage.

Dust Assessment attached, in summary:

| Source | Dust Soiling | Human Health |
| --- | --- | --- |
| Demolition | Medium | Negligible |
| Earthworks | Low | Negligible |
| Construction | Low | Negligible |
| Trackout | Medium | Low |

37. Please confirm that all of the GLA’s ‘highly recommended’ measures from the SPG document relative to the level of risk identified in question 36 have been addressed by completing the GLA mitigation measures checklist.

Confirmed.

38. If the site is a ‘High Risk Site’, 4 real time dust monitors will be required.  If the site is a ‘Medium Risk Site’, 2 real time dust monitors will be required.  The risk assessment must take account of proximity to sensitive receptors (e.g. schools, care homes etc), as detailed in the SPG. Please confirm the location, number and specification of the monitors in line with the SPG and confirm that these will be installed 3 months prior to the commencement of works, and that real time data and quarterly reports will be provided to the Council detailing any exceedances of the threshold and measures that were implemented to address these.

The site has been identified as medium risk for part of the works, 2 monitors have been positioned on site at the site boundary.

39. Please provide details about how rodents, including rats, will be prevented from spreading out from the site. You are required to provide information about site inspections carried out and present copies of receipts (if work undertaken).

We have carried out a site study as attached App.7. The wasps nest identified has been treated.

40. Please confirm when an asbestos survey was carried out at the site and include the key findings.

Asbestos survey is booked for 4.10.16. The findings will be acted upon prior to commencement of our works (demolition of the building).

41. Complaints often arise from the conduct of builders in an area. Please confirm steps being taken to minimise this e.g. provision of a suitable smoking area, tackling bad language and unnecessary shouting.

We adopt a zero tolerance approach to unacceptable behaviour on all our sites. We will have dedicated welfare facilities including a smoking area to the rear of the property (within the site).

The contract documents for the demolition and construction works include obligations that the contractor ensure that site rules are made obligatory for all operative attending the site and the any breach of these rules will be grounds for immediate removal of the individual for the site.

The site rules require

- No smoking on site except within the designated smoking shelter provided by the contractor

- No radios allowed on site

- No burning of rubbish on site

- No congregation outside the site boundaries during break periods

- No offensive language or unnecessary shouting to be used on site

- Hi-viz jackets or vests to worn at all times on site for easy identification of site operatives

42. If you will be using non-road mobile machinery (NRMM) on site with net power between 37kW and 560kW it will be required to meet the standards set out below. The standards are applicable to both variable and constant speed engines and apply for both PM and NOx emissions.

From 1st September 2015

(i) Major Development Sites – NRMM used on the site of any major development will be required to meet Stage IIIA of EU Directive 97/68/EC

(ii) Any development site within the Central Activity Zone - NRMM used on any site within the Central Activity Zone will be required to meet Stage IIIB of EU Directive 97/68/EC

From 1st September 2020

(iii) Any development site -  NRMM used on any site within Greater London will be required to meet Stage IIIB of EU Directive 97/68/EC

(iv) Any development site within the Central Activity Zone - NRMM used on any site within the Central Activity Zone will be required to meet Stage IV of EU Directive 97/68/EC

Please provide evidence demonstrating the above requirements will be met by answering the following questions:

- Construction time period (mm/yy – mm/yy): 10/16 – 04/18

- Is the development within the CAZ? (Y/N): N

- Will the NRMM with net power between 37kW and 560kW meet the standards outlined above? (Y/N): Y

- Please provide evidence to demonstrate that all relevant machinery will be registered on the NRMM Register, including the site name under which it has been registered:

- Please confirm that an inventory of all NRMM will be kept on site and that all machinery will be regularly serviced and service logs kept on site for inspection:

- Please confirm that records will be kept on site which details proof of emission limits, including legible photographs of individual engine plates for all equipment, and that this documentation will be made available to local authority officers as required:

SYMBOL IS FOR INTERNAL USE

Agreement

The agreed contents of this Construction Management Plan must be complied with unless otherwise agreed in writing by the Council.  This may require the CMP to be revised by the Developer and reapproved by the Council. The project manager shall work with the Council to review this Construction Management Plan if problems arise in relation to the construction of the development. Any future revised plan must be approved by the Council in writing and complied with thereafter.

It should be noted that any agreed Construction Management Plan does not prejudice further agreements that may be required such as road closures or hoarding licences.

Please notify that council when you intend to start work on site. Please also notify the council when works are approximately 3 months from completion.

Signed:     Finlay Currie

Date:         08.11.16

Print Name: Finlay Currie

Position:       Project Manager

Please submit to: planningobligations@camden.gov.uk

End of form.