Construction Management

Plan

pro forma v2.1

Contents

Revisions				3

Introduction			4

Timeframe				6

Contact				7

Site					9

Community liaison		12

Transport				15

Environment			25

Agreement			30

Revisions & additional material

Please list all iterations here:

| Date | Version | Produced by |
| --- | --- | --- |
| 22.12.16 | 0 | Train and Kemp |
| 13.02.17 | A | Incorporating LB Camden Feedback 22.12.16 |
| 22.03.17 | B | Incorporating LB Camden Feedback Rev A 14.02.17 and two banksmen in Q21c |

Additional sheets

Please note – the review process will be quicker if these are submitted as Word documents or searchable PDFs.

| Date | Version | Produced by |
| --- | --- | --- |
| 22.12.16 |  | CMP Appendix with Site Photos and Site Location and Hoarding Plans and Rockfords Consulation Letter dated 13.1.2.16 |

Introduction

The purpose of the Construction Management Plan (CMP) is to help developers to minimise construction impacts, and relates to both on site activity and the transport arrangements for vehicles servicing the site.

It is intended to be a live document whereby different stages will be completed and submitted for application as the development progresses.

The completed and signed CMP must address the way in which any impacts associated with the proposed works, and any cumulative impacts of other nearby construction sites, will be mitigated and managed. The level of detail required in a CMP will depend on the scale and kind of development.  Further policy guidance is set out in Camden Planning Guidance (CPG) 6: Amenity and (CPG) 8: Planning Obligations.

This CMP follows the best practice guidelines as described in Transport for London’s (TfL’s Standard for Construction Logistics and Cyclist Safety (CLOCS) scheme) and Camden’s Minimum Requirements for Building Construction (CMRBC).

The approved contents of this CMP must be complied with unless otherwise agreed with the Council in writing.  The project manager shall work with the Council to review this CMP if problems arise in relation to the construction of the development. Any future revised plan must also be approved by the Council and complied with thereafter.

It should be noted that any agreed CMP does not prejudice or override the need to obtain any separate consents or approvals such as for road closures or hoarding licences.

If your scheme involves any demolition, you need to make an application to the Council’s Building Control Service. Please complete the “Demolition Notice.”

Please complete the questions below with additional sheets, drawings and plans as required. The boxes will expand to accommodate the information provided, so please provide as much information as is necessary. It is preferable if this document, and all additional documents, are completed electronically and submitted as Word files to allow comments to be easily documented. These should be clearly referenced/linked to from the CMP.

Please notify that council when you intend to start work on site. Please also notify the council when works are approximately 3 months from completion.

(Note the term 'vehicles' used in this document refers to all vehicles associated with the implementation of the development, e.g. demolition, site clearance, delivery of plant & materials, construction, etc.)

Revisions to this document may take place periodically. 
Timeframe

DEVELOPER ACTIONS

COUNCIL ACTIONS

Post app submission

0ommunity liaison

Appoint principal contractor

Requirement to submit CMP

Begin community liaison

Work can commence if draft CMP is approved

Council response to second draft

Resubmission of CMP if first draft refused

2ommunity liaison

3ommunity liaison

1ommunity liaison

INDICATIVE TIMEFRAME (MONTHS)

4ommunity liaison

Council response to draft

Submit draft CMP

Contact

1. Please provide the full postal address of the site and the planning reference relating to the construction works.

Address: 192 Haverstock Hill, London, NW3 2AJ

Planning ref: 2016/1480/P

Type of CMP - Section 106 planning obligation/Major sites framework:

Section 106

2. Please provide contact details for the person responsible for submitting the CMP.

Name:		Norman Train

Address:	Train and Kemp LLP, 10 Kennington Park Place, London, SE11 4AS

Email:		normantrain@trainandkemp.co.uk

Phone:		020 7582 1276

3. Please provide full contact details of the site project manager responsible for day-to-day management of the works and dealing with any complaints from local residents and businesses.

Phase 1:

Name:	Stuart Murphy

Address:	Rochford Construction Ltd, Kerry House,Fourth Way, Wembley, HA9 0LH

Email:

Phone:		778900 2495

Phase 2:	Details of contractor to be confirmed

4. Please provide full contact details of the person responsible for community liaison and dealing with any complaints from local residents and businesses if different from question 3. In the case of Community Investment Programme (CIP), please provide contact details of the Camden officer responsible.

Name:	As Question 3

Address:

Email:

Phone:

5. Please provide full contact details including the address where the main contractor accepts receipt of legal documents for the person responsible for the implementation of the CMP.

Name:		Rochford Construction Ltd,

Address:	Kerry House,Fourth Way, Wembley, HA9 0LH

Email:

Phone:		020 8903 6838

Site

6. Please provide a site location plan and a brief description of the site, surrounding area and development proposals for which the CMP applies.

For the purposes of this CMP, Haverstock Hill is taken to the west with Belsize Park Underground Station to the south.  This means that Allingham Court is to the north and the Globe Tennis Club and parking are to the east.  Behind Allingham Court is the LB of Camden Housing Department Aspern Grove Estate.

192 Haverstock Hill is a narrow rectangle, having a street frontage along Haverstock Hill of 9m and a depth from front to rear of 33m.  The site was previously occupied with a single storey shop, which has been demolished and the site is now hoarded.  To the rear are three parking spaces, two of which are within the demise of 192 whereas the third eastern space is part of Globe Lawn Tennis Club car parking provisions. The shared access kerb is 0.3m from the edge of the site and the strip between the hoarding and the kerb is too narrow to be used by pedestrians. Photos 2 & 3.

The site is on the hill descending from Hampstead with the maximum gradient from north to south.  The front of the site varies between +68.9m OD and +68.6m OD with the rear parking bay at +68.1 OD, a total fall across the site of just under 1.0m; the parking bays are approximately 0.6m below the shop slab.  Across the width of the site, the crossfall is approximately 0.3m.  The topographical survey levels show that the slope along Haverstock Hill is 1 in 21 and along the shared access is 1 in 40.

7. Please provide a very brief description of the construction works including the size and nature of the development and details of the main issues and challenges (e.g. narrow streets, close proximity to residential dwellings etc).

It is proposed to construct a basement and five storey block giving A1 Retail at basement and ground and 5 flats on the upper floors.  Vertical circulation is in a core towards the rear of the building.

Along the Haverstock Hill frontage, the building follows the building line of Allingham Court with a 7.5m patio area behind the pavement.  The basement extends out 4m beneath this patio so the basement wall is 3.5m behind the pavement.  The basement plan has been designed to miss the roots protection area of the existing copper beech tree in front of No 194.

The flats on the upper floors are spaced away from Allingham Court.  At second floor and above the flats are set back on the road frontage.

The scheme will be framed in concrete.  The basement will be constructed with contiguous piles around the whole perimeter and lined with concrete to form a box.  The contiguous piles will need to be propped in the temporary condition before the ground floor slab is cast.

The external walls will be panelled.

8. Please identify the nearest potential receptors (dwellings, business, etc.) likely to be affected by the activities on site (i.e. noise, vibration, dust, fumes, lighting etc.).

To the north of the site, at Nos 194 to 208 Haverstock Hill, is Allingham Court as a five storey block of flats with shops at the ground floor.  There is a wide tree lined pavement with patio areas in front of shops.  Photo 4.  Trial pits have established that the pad foundations to Allingham Court extend out under the site and its drainage currently crosses the site

To the south side of No 192 is a shared access leading to the Globe Lawn Tennis Club at 190A Haverstock Hill.  The shared access is operated by London Borough of Camden Estates and is a cul de sac providing vehicular access to the tennis club’s 9 car parking spaces and pedestrian/cycle access to the Aspern Grove Estate.  The shared access is generally 4.2m wide with an infill wedge along the side of the Underground Station which originally had timber bollards to prohibit parking, but these have been removed; at the pinch point beside the front corner of Belsize Park Underground Station the width between the kerbs is 3.5m.  Photos 2 & 3.

The shared access terminates at a gate to the Globe LTC car park; behind the site, is a parking bay which also belongs to Globe LTC.  London Borough of Camden Estates and the Globe LTC operate wheel clamping and removal from the shared access and parking bays respectively.  Photo 3

To the south of the shared access, as No 190 Haverstock Hill, is Belsize Park Underground Station. This extends back the full depth of No 192 and behind it is an electricity sub-station.

9. Please provide a scaled plan detailing the local highway network layout in the vicinity of the site.  This should include details of on-street parking bay locations, cycle lanes, footway extents and proposed site access locations.

As shown on the Site Location Plan the site is to the east side of Haverstock Hill.

Haverstock Hill is a 10m wide road with 4m wide pavements.  To the north of the site and on the west side of the road are mature trees on the back of the public pavement with a further 7.5m wide patio in front of the shops.  Photos 4 & 5

There are parking bays to both sides of the road. The bus stop on the northbound carriageway is opposite No 198; the bus stop on the southbound carriageway is some 40m to the north of the site.

There is a pelican crossing outside Belsize Park Station and the zigzags associated with this extend across the frontage of the site.  Photos 1 & 4.

There is no patio circulation area in front of Belsize Park Station. The pavement steps out at the entrance to the site being 4m wide in front of the Underground Station.  Photo 5.

Opposite the site, on the west side of Haverstock Hill, is the same wide pavement construction with patio areas in front of the shops at ground level.  Photo 6.

The junction to Glenloch Road is directly opposite the site. Glenloch Road is 7m wide and has double yellow lines to the junction with Haverstock Hill.  Photo 6

10. Please provide the proposed start and end dates for each phase of construction as well as an overall programme timescale. (A Gantt chart with key tasks, durations and milestones would be ideal).

Phase 1 will comprise the piling and basement box, including the ground floor slab which will be completed as a shell with temporary covers to the basement openings.

Phase 2 will comprise the superstructure and fit out of the building including staircases for which a separate CMP briefing will be prepared.

It is envisaged that the works will take approximately 18months in total with Phases 1 and 2 taking 6 and 12 months respectively.

Phase 1:

Site Set Up and Drainage Diversion	2 weeks		(See 5.8 below)

Groundworks & Ground Floor 		24 weeks [6months]	(See 5.9 to 5.11 below)

(5 weeks piling, 3 weeks capping beam, 7 weeks excavation and 9 weeks concrete box)

Phase 2:

Superstructure				20 weeks [5 months]	(See 5.12 below)

and Fit Out				32 weeks [7 months]	(See 5.13 below)

Total					78 weeks [18months]

11. Please confirm the standard working hours for the site, noting that the standard working hours for construction sites in Camden are as follows:

- 8.00am to 6pm on Monday to Friday

- 8.00am to 1.00pm on Saturdays

- No working on Sundays or Public Holidays

The working hours will be 8.00am to 6pm on Monday to Friday and 8.00am to 1.00pm on Saturdays

12. Please indicate if any changes to services are proposed to be carried out that would be linked to the site during the works (i.e. connections to public utilities and/or statutory undertakers’ plant). Larger developments may require new utility services.  If so, a strategy and programme for coordinating the connection of services will be required.  If new utility services are required, please confirm which utility companies have been contacted (e.g. Thames Water, National Grid, EDF Energy, BT etc.) You must explore options for the utility companies to share the same excavations and traffic management proposals. Please supply details of your discussions.

With the basement there will be a need for new drainage connections and other utility connections from Haverstock Hill

Community Liaison

A neighbourhood consultation process must have been undertaken prior to submission of the CMP first draft. This consultation must relate to construction impacts, and should take place following the grant of planning permission in the lead up to the submission of the CMP. A consultation process specifically relating to construction impacts must take place regardless of any prior consultations relating to planning matters. This consultation must include all of those individuals that stand to be affected by the proposed construction works. These individuals should be provided with a copy of the draft CMP, or a link to an online document. They should be given adequate time with which to respond to the draft CMP, and any subsequent amended drafts. Contact details which include a phone number and email address of the site manager should also be provided.

Significant time savings can be made by running an effective neighbourhood consultation process. This must be undertaken in the spirit of cooperation rather than one that is dictatorial and unsympathetic to the wellbeing of local residents and businesses.

These are most effective when initiated as early as possible and conducted in a manner that involves the local community. Involving locals in the discussion and decision making process helps with their understanding of what is being proposed in terms of the development process. The consultation and discussion process should have already started, with the results incorporated into the CMP first draft submitted to the Council for discussion and sign off. This communication should then be ongoing during the works, with neighbours and any community liaison groups being regularly updated with programmed works and any changes that may occur due to unforeseen circumstances through newsletters, emails and meetings.

Please note that for larger sites, details of a construction working group may be required as a separate S106 obligation. If this is necessary, it will be set out in the S106 Agreement as a separate requirement on the developer.

Cumulative impact

Sites located within high concentrations of construction activity that will attract large numbers of vehicle movements should consider establishing contact with other sites in the vicinity in order to manage traffic routeing and volumes. Developers in the Tottenham Court Road area have done this to great effect.

The Council can advise on this if necessary.

13. Consultation

The Council expects meaningful consultation. For large sites, this may mean two or more meetings with local residents prior to submission of the first draft CMP.

Evidence of who was consulted, how the consultation was conducted and a summary of the comments received in response to the consultation. Details of meetings including minutes, lists of attendees etc. must be included.

In response to the comments received, the CMP should then be amended where appropriate and, where not appropriate, a reason should be given. The revised CMP should also include a list of all the comments received.  Developers are advised to check proposed approaches to consultation with the Council before carrying them out. If your site is on the boundary between boroughs then we would recommend contacting the relevant neighbouring planning authority.

Please provide details of consultation of draft CMP with local residents, businesses, local groups (e.g. residents/tenants and business associations) and Ward Councillors.

Rochfords sent a letter to the neighbours on 13.12.16 informing them of the works and giving contact details.  This is appended to this CMP.  This was sent to:

Globe Lawn Tennis Club	Tel: 0207 435 0238	Email: belowequity@gmail.com FAO Jonas Anderson

190A Haverstock Hill,

London NW3 2AL

Pizza Express		Tel: 0207 794 6777	Email:belsizePark.Manager@pizzaexpress.com

Pizza Restaurant

194A Haverstock Hill

London NW3 2AJ

Belsize Residents Association	Tel: 0207 794 0874	Email: info@belsize.org.uk;

c/o Flat 1, 20 Netherhall Gardens,

London NW3 5TH

Optique 20-20 Optometrists NW3	Tel: 0207 794 2020	Email:    oclcltd@gmail.com

194 Haverstock Hill

London NW3 2AJ

Peter Manock	Freshwater	Email: peter.manock@highdorn.co.uk – for distribution to the residents of Allingham Court.

3rd Floor Suffolk House

George Street

Croydon

CR0 1PE

14. Construction Working Group

Please provide details of community liaison proposals including any Construction Working Group that will be set up, addressing the concerns of the community affected by the works, the way in which the contact details of the person responsible for community liaison will be advertised to the local community, and how the community will be updated on the upcoming works i.e. in the form of a newsletter/letter drop, or weekly drop in sessions for residents.

So far Rochfords have not received any requests for the formation of a Construction Working Group.

15. Schemes

Please provide details of any schemes such as the ‘Considerate Constructors Scheme’, such details should form part of the consultation and be notified to the Council.  Contractors will also be required to follow the “Guide for Contractors Working in Camden” also referred to as “Camden’s Considerate Contractors Manual”.

Rochford are members of the  Considerate Constructors Scheme; their membership number  is C1954.  They are in the process of getting the site registered.

As part of the preliminaries, Rochfords will be required to follow the Guide for Contractors Working in Camden.  In particular Rochfords will follow the eight point code of considerate contractor standards, namely:

- Be considerate

- Be aware of the Envirionment

- Cleanliness of site and enviroins

- Good Neighbours with consultation

- Respectful behaviour and dress

- Safety within and outside the site

- Responsible for managing the scheme

- Be Accountable

16. Neighbouring sites

Please provide a plan of existing or anticipated construction sites in the local area and please state how your CMP takes into consideration and mitigates the cumulative impacts of construction in the vicinity of the site. The council can advise on this if necessary.

There are no other construction sites in the vicinity of the site.

Transport

This section must be completed in conjunction with your principal contractor. If one is not yet assigned, please leave the relevant sections blank until such time when one has been appointed.

Camden is a CLOCS Champion, and is committed to maximising road safety for Vulnerable Road Users (VRUs) as well as minimising negative environmental impacts created by motorised road traffic. As such, all vehicles and their drivers servicing construction sites within the borough are bound by the conditions laid out in the CLOCS Standard.

This section requires details of the way in which you intend to manage traffic servicing your site, including your road safety obligations with regard to VRU safety. It is your responsibility to ensure that your principal contractor is fully compliant with the terms laid out in the CLOCS Standard. It is your principal contractor’s responsibility to ensure that all contractors and sub-contractors attending site are compliant with the terms laid out in the CLOCS Standard.

Checks of the proposed measures will be carried out by the council to ensure compliance. Please refer to the CLOCS Standard when completing this section. Guidance material which details CLOCS requirements can be accessed here, details of the monitoring process are available here.

Please contact CLOCS@camden.gov.uk for further advice or guidance on any aspect of this section.

Please refer to the CLOCS Overview and Monitoring Overview documents referenced above which give a breakdown of requirements.

CLOCS Considerations

17. Name of Principal contractor:

Rochford Construction Ltd, Kerry House,Fourth Way, Wembley, HA9 0LH

18. Please submit the proposed method for checking operational, vehicle and driver compliance with the CLOCS Standard throughout the duration of the contract (please refer to our CLOCS Overview document and Q18 example response).

Construction traffic poses a disporportinate threat to vulnerable road users, namely cyclists, pedestrains and motorcyclists.  All construction traffic needs to have a greater awareness of the risks to these groups.

All supply chain providers will need to have FORS  Bronze accreditation as a minimum.  Additionally:

- Vehicles over 3.5T shall be fitted with blind spot minimistation

- Drivers will have had to have undergone progressive training speciffially covering the saftery of vulnerable road users.

Desktop checks will be maded on the FORS database of trained drivers and accredited companies and random spot checks on site of driver training and vehilces to ensure that they have appropraite signage, blind spot minimiation and vehicle manouvering warnings.

Collision reporting data and any other non compliance events shall be reported to the contractor and acted upon

A banksman will be responsible for controlling reversing of vehicles onto the site taking cognisance of all road traffic, having particular regard to vulnerable cyclists and pedestrians.

Cyclists are sensitive to the cleanliness of the road surface and as discussed in Question 34, the road will be kept clean.

19. Please confirm that you as the client/developer and your principal contractor have read and understood the CLOCS Standard and included it in your contracts. Please sign-up to join the CLOCS Community to receive up to date information on the standard by expressing an interest online.

I confirm that I have included the requirement to abide by the CLOCS Standard in my contracts to my contractors and suppliers:

The client is committed to cyclist safety; not only in the vicinity of the site but with delivery lorries on their journey to and from the site.  The CLOCS Standards will be included in the Contract Preliminaries

Please contact CLOCS@camden.gov.uk for further advice or guidance on any aspect of this section.

Site Traffic

Sections below shown in blue directly reference the CLOCS Standard requirements. The CLOCS Standard should be read in conjunction with this section.

20. Traffic routing: “Clients shall ensure that a suitable, risk assessed vehicle route to the site is specified and that the route is communicated to all contractors and drivers. Clients shall make contractors and any other service suppliers aware that they are to use these routes at all times unless unavoidable diversions occur.” (P19, 3.4.5)

Routes should be carefully considered and risk assessed, taking into account the need to avoid where possible any major cycle routes and trip generators such as schools, offices, public buildings, museums etc.  Where appropriate, on routes that use high risk junctions (i.e. those that attract high volumes of cycling traffic) installing Trixi mirrors to aid driver visibility should be considered.

Consideration should also be given to weight restrictions, low bridges and cumulative impacts of construction (including neighbouring construction sites) on the public highway network. The route(s) to and from the site should be suitable for the size of vehicles that are to be used.

a. Please indicate routes on a drawing or diagram showing the public highway network in the vicinity of the site including details of links to the Transport for London Road Network (TLRN).

Construction Traffic Route

Haverstock Hill, A502, is a TfL A road and all construction traffic will be directed to use this approaching the site from the north.

Approaching the site from the north, there is access onto the A502 from the North Circular, A406, east.  There is no access onto the A502 from the A406 west; traffic from the west needs to take the A41 north through Hendon turning right onto A504 and right again onto A502.

At the southern end of A502 is the Camden Town gyratory with the A503 as a TfL main network route linking to the A1 and A5205 linking to the A41.

b. Please confirm how contractors, delivery companies and visitors will be made aware of the route (to and from the site) and of any on-site restrictions, prior to undertaking journeys.

The construction access route will be part of the briefing/order confirmation, in particular the need for traffic from the west to use the A41 through Hendon to access the A502.

21. Control of site traffic, particularly at peak hours: “Clients shall consider other options to plan and control vehicles and reduce peak hour deliveries” (P20, 3.4.6)

Construction vehicle movements are generally acceptable between 9.30am to 4.30pm on weekdays and between 8.00am and 1.00pm on Saturdays). If there is a school in the vicinity of the site or on the proposed access and/or egress routes, then deliveries must be restricted to between 9.30am and 3pm on weekdays during term time. (Refer to the Guide for Contractors Working in Camden).

A delivery plan should ensure that deliveries arrive at the correct part of site at the correct time. Instructions explaining such a plan should be sent to all suppliers and contractors. Consideration should be given to the location of any necessary holding areas for large sites with high volumes of traffic. Vehicles must not wait or circulate on the public highway. Whilst deliveries should be given set times to arrive, dwell and depart, no undue time pressures should be placed upon the driver at any time.

a. Please provide details of the typical sizes of all vehicles and the approximate frequency and times of day when they will need access to the site, for each phase of construction. You should estimate the average daily number of vehicles during each major phase of the work, including their dwell time at the site. High numbers of vehicles per day and/or long dwell times may require vehicle holding procedures.

Construction traffic will be limited to 3 or 4 axle fixed chassis wagons, except fordelivery and collection of the piling rig, which will be by a low loader on Haverstock Hill.

Piling	Delivery and collection of rig by low loader to Haverstock Hill

Ready mixed concrete:	2 RC wagons per day

Excavation:	6 to 8 wagons per day

External Wall Panels	2 to 3 wagons per day

Fit Out:	10 delivery wagons per week.

The Rosary Catholic Primary School, at No 238 Haverstock Hill, is 200m to the north of the site and consequently deliveries will be restricted to between  0930 to 1500 hours during term time.  During school holidays, deliveries will be 0930 to 1630 hours

b. Please provide details of other developments in the local area or on the route.

There are no other construction sites in the vicinity.

c. Please outline the system that is to be used to ensure that the correct vehicle attends the correct part of site at the correct time.

Access and egress to and from the site will be from Haverstock Hill. It is proposed to create an off-street parking space entirely within the application site to serve wagons in the latter stages of the excavation. See Drawing 15047/F100 P 00 001 in Appendix .

Deliveries will be coordinated as far as possible  with the site manager coordinating the timings of the delivery vehicles by mobile phone.  Membership of the Freight Operators Recognition Scheme (FORS) will be encouraged. The appropriate trade contractor will be responsible for moving their materials within the site..

Deliveries will be with wagons reversing onto the site bay (detailed  above) under the direction of two banksmen; one for vehicular traffic and the other for pedestrian traffic.  As shown on Drawing 15047/F100 P 00 001 in the Appendix wagons will pull up in front of the site  and under the guidance of a banksman, the wagon will move forward across the shared access to reverse back onto the site.  The manoeuvre in moving forward and reversing back on to the site will take less than a minute.  As discussed in Q24, to facilate the moving onto the site a single bollard has been removed and is stored on site; this will be reinstated at the end of the Phase 1 works.

Small consumable items may be delivered by small vans parking in designated loading bays on Haverstock Hill.

Given the close proximity of the site to Belsize Park Station, deliveries will be restricted, Monday to Friday to after 0930 hours.

Ready Mix Concrete

Ready mixed concrete will be required for the piling, basement box and floor slab.  Pours will be organised in as large an area as possible to minimise part loads.  Local RMC batching plants will be used as far as possible.

General Building Materials

Masonry, external envelope materials and windows will be delivered as consolidated loads. Wagons will use the parking bay at the front with the materials craned into position

External Wall Panels

Panels will be delivered on a flat bed lorry parking in the bay at the front and will be lifted by a crane.

d. Please identify the locations of any off-site holding areas (an appropriate location outside the borough may need to be identified, particularly if a large number of delivery vehicles are expected) and any measures that will be taken to ensure the prompt admission of vehicles to site in light of time required for any vehicle/driver compliance checks. Please refer to question 24 if any parking bay suspensions will be required for the holding area.

The site is not large enough to require off site holding areas

e. Please provide details of any other measures designed to reduce the impact of associated traffic (such as the use of construction material consolidation centres).

Building materials and appliances for theflats will be coordinated and sourced as far as possible from a single supplier to minimise the number of wagons required in the delivery of materials.

Once the building is watertight, temporary secure cages will be set up in the retail unit to act as a delivery buffer with consolidated loads.

The site is not large enough to justify material consolidation centres.

22. Site access and egress: “Clients shall ensure that access to and egress from the site is appropriately managed, clearly marked, understood and clear of obstacles.” (P18, 3.4.3)

Vehicles entering and leaving the site should be carefully managed, using gates that are clearly marked and free from obstacles. Traffic Marshalls must ensure the safe passage of pedestrians, cyclists and other traffic when vehicles are entering and leaving site, particularly if reversing.

a. Please detail the proposed access and egress routes to and from the site

Pedestrian access will be from the Shared Access road.

Vehicular access will be from Haverstock Hill.  Initially this will be on the corner of the site as drawing 15047/F100 P 00 001.   When the parking bay is completed, this will be from the front of the site.

b. Please describe how the access and egress arrangements for construction vehicles will be managed.

All reversing operations will be under the control of a banksman who will also be responsible for ensuring that the wagons’ wheels are clean of mud before exiting the site.

c. Please provide swept path drawings for any tight manoeuvres on vehicle routes to and from the site including proposed access and egress arrangements at the site boundary (if necessary).

The basement is over 6.5m clear between the capping beams and there are no tight manoeuvres with access and egress.

d. Provision of wheel washing facilities should be considered if necessary. If so, please provide details of how this will be managed and any run-off controlled.

Wheel washing will be required for the piling and basement excavations.  This will discharge to a silt pit with a connection to the surface water drain.  The silt pit will be emptied on a regular basis.

23. Vehicle loading and unloading: “Clients shall ensure that vehicles are loaded and unloaded on-site as far as is practicable.” (P19, 3.4.4)

If this is not possible, Traffic Marshalls must ensure the safe passage of pedestrians, cyclists and motor traffic in the street when vehicles are being loaded or unloaded.

Please provide details of the parking and loading arrangements for construction vehicles with regard to servicing and deliveries associated with the site (e.g. delivery of materials and plant, removal of excavated material).  This is required as a scaled site plan, showing all points of access and where materials, skips and plant will be stored, and how vehicles will access and egress the site.  If loading is to take place off site, please identify where this is due to take place and outline the measures you will take to ensure that loading/unloading is carried out safely. Please outline in question 24 if any parking bay suspensions will be required.

Deliveries will be to the parking bay within the site.

Trade contractors will be responsible for moving materials back onto the site.  No materials will be stored on the highway.

Highway interventions

Please note that Temporary Traffic Orders (TTOs) and hoarding/scaffolding licenses may be applied for prior to CMP submission but won’t be granted until the CMP is signed-off.

24. Parking bay suspensions and temporary traffic orders

Please note, parking bay suspensions should only be requested where absolutely necessary. Parking bay suspensions are permitted for a maximum of 6 months, requirement of exclusive access to a bay for longer than 6 months you will be required to obtain Temporary Traffic Order (TTO) for which there is a separate cost.

Please provide details of any proposed parking bay suspensions and TTO’s which would be required to facilitate construction. Building materials and equipment must not cause obstructions on the highway as per your Considerate Contractors obligations unless the requisite permissions are secured.

Information regarding parking suspensions can be found here.

There are no Highway Works required for the permanent scheme.  The contiguous piled wall along the front is 4m behind the pavement and will have to be designed for surcharge from the pavement; the shared access will also have to be designed for appropriate traffic loadings.

There is no need to suspend any parking bays during the Phase 1 works.

There will be temporary Highway Works required during construction. As shown on Drawing 15047 F100 00 001, a temporary pavement crossover will be required and a cast iron bollard to the shared access flair will need to be removed for the duration of the works.  Photos 1 & 6.  The bollard will be stored on site and on completion of the whole works, the pavement will be reinstated and the bollard put back in position as part of the Phase 2 works.

A scaffold licence will be required from LB Camden Estates for the scaffolding along the side of the shared access and temporary footpath closure licences for delivery and collection of the piling rig.

25. Scaled drawings of highway works

Please note that use of the public highway for storage, site accommodation or welfare facilities is at the discretion of the Council and is generally not permitted.  If you propose such use you must supply full justification, setting out why it is impossible to allocate space on-site. You must submit a detailed (to-scale) plan showing the impact on the public highway that includes the extent of any hoarding, pedestrian routes, parking bay suspensions and remaining road width for vehicle movements.  We prefer not to close footways but if this is unavoidable, you should submit a scaled plan of the proposed diversion route showing key dimensions.

a. Please provide accurate scaled drawings of any highway works necessary to enable construction to take place (e.g. construction of temporary vehicular accesses).

A temporary vehicular access will be required off Haverstock Hill.

b. Please provide details of all safety signage, barriers and accessibility measures such as ramps and lighting etc.

A temporary ramp will be required within the site for the excavatation of the basement.   The top of the ramp will include a wheel washing facility

26. Diversions

Where applicable, please supply details of any diversion, disruption or other anticipated use of the public highway during the construction period (alternatively a plan may be submitted).

No diversions are required

27. VRU and pedestrian diversions, scaffolding and hoarding

Pedestrians and/or cyclist safety must be maintained if diversions are put in place. Vulnerable footway users should also be considered. These include wheelchair users, the elderly, those with walking difficulties, young children, those with prams, the blind and partially sighted.  Appropriate ramping must be used if cables, hoses, etc. are run across the footway.

Any work above ground floor level may require a covered walkway adjacent to the site.  A licence must be obtained for scaffolding and gantries. The adjoining public highway must be kept clean and free from obstructions. Lighting and signage should be used on temporary structures/skips/hoardings etc.

A secure hoarding will generally be required at the site boundary with a lockable access.

a. Please provide details describing how pedestrian and cyclist safety will be maintained, including any proposed alternative routes (if necessary), and any Traffic Marshall arrangements.

Pedestrian and cyclist safety will be maintained with deliveries and site operators signed up to CLOCS and FORS Bronze acrediation.

All reversing movemnts onto the site will be under the guidance of a banksman

b. Please provide details of any temporary structures which would overhang the public highway (e.g. scaffolding, gantries, cranes etc.) and details of hoarding requirements or any other occupation of the public highway.

A secure hoarding will be erected around the site.

With the restricted width of the shared access road, the hoarding need to be adjusted with the different site activites. The piling rig will need some 1m clearance from the hoarding and so, as shown on CMP-01 in the Appendix, this means the hoarding will be on top of the existing kerb for the majority of the shared access and it is only at the front that it needs to be taken out beyond the kerb reducing the width of the shared access to 3.3m at the pinch point beside the railings to Belsize Park Station.

With a reduced with of 3.3m, traffic on the shared access will be controlled by a banksman during the working day.  Access outside the working day will be by cars and emergency vehicles which will not require a banksman.

The 11 piles to the front that need the hoarding out in the shared access will be constructed first as ‘phase 1 piles’.  On their completion, the hoarding will be brought back onto the top of the current kerb so that a banksman is no longer required.

Capping Beam Construction

As CMP-02, the capping beam will be cast to boundary, leaving the hoarding on top of the kerb for the majority of the shared access.  At the front, where the kerb coincides with the site boundary, the hoarding will need to be taken out locally to cast the front 5m of the capping beam.  This will be done on a temporary basis using Heras fencing that can be moved to suit large vehicles.

Excavation and Basement Construction.

As CMP-02, when the capping beam is completed to the front, the hoarding will be repositioned on top of this to maintain the width on the shared access.

Scaffold Licence

As Q24, a scaffolding licence will be required along the shared access road for works to the upper floors.

There will be no structures that overhang the public highway.  It should be noted that the shared access is not the public highway

SYMBOL IS FOR INTERNAL USE

Environment

To answer these sections please refer to the relevant sections of Camden’s Minimum Requirements for Building Construction (CMRBC).

28. Please list all noisy operations  and the construction method used, and provide details of the times that each of these are due to be carried out.

There is no demolition and the piling will use non percussive techniques

Whilst there will be the normal noise from the plant use in the construction, this will be minimised with plant being switched off when not in use.

29. Please confirm when the most recent noise survey was carried out (before any works were carried out) and provide a copy. If a noise survey has not taken place please indicate the date (before any works are being carried out) that the noise survey will be taking place, and agree to provide a copy.

A noise survey will be completed and submitted.

30. Please provide predictions for noise and vibration levels throughout the proposed works.

The noise from the construction will be less than 75dB(A) Laeq 10hr

31. Please provide details describing mitigation measures to be incorporated during the construction/demolition works to prevent noise and vibration disturbances from the activities on the site, including the actions to be taken in cases where these exceed the predicted levels.

The contractor shall comply with the recommendations in BS 5228 Part 1 (Noise) and Part 2 (Vibration).

Noisy working hours will be restricted to the site hours defined in Q11.

The noise levels will be:

| Parameter | Trigger [Amber] | Action [Red] |
| --- | --- | --- |
| Noise Level: Short Term | 75dB(A) Laeq 5min | 80dB(A) Laeq 5min |
| 10hr working day | 70dB(A) Laeq 10hr | 75dB(A) Laeq 10hr |

Noise shall be monitored twice daily with spot noise survey using a hand held meter.

There will be normal noise from plant use during construction, but this will be minimised with plant being switched off when not used.  Mufflers will be fitted to pneumatic drills.

CFA piles will be used as a non-percussive piling technique.

32. Please provide evidence that staff have been trained on BS 5228:2009

Rochford’s site managers have been trained in BS5228:2009.

33. Please provide details on how dust nuisance arising from dusty activities, on site, will be prevented.

In dry periods, the excavation may need to be damped down to control dust.

34. Please provide details describing how any significant amounts of dirt or dust that may be spread onto the public highway will be prevented and/or cleaned.

A wheel wash will be located at the top of the ramp during the excavation of the basement.

Both the road and pavement will need to be kept clean and any spillages will be cleaned up immediately.

35. Please provide details describing arrangements for monitoring of noise, vibration and dust levels.

The contractor will comply with GLA’s SPG ‘The Control of Dust and Emissions during Construction and Demolition, 2014.  This seeks to reduce the PM10 and PM2.5 emissions as well as NOx from construction machinery.

All vehicles shall comply with the London Low Emission Zone exhaust emission standards.

Dust Control Measures will include:

- Any dust generated by either the demolition or ground excavations will be damped down with a hose.

- The loading bay will be a hard surface.

- Any chutes will be covered

- All demolition and muck away wagons will be covered before leaving the site.

- There will be no stockpiling of materials on site.

- Electrical equipment will be used in preference to diesel or petrol driven plant.

- Cutting, grinding and sawing to be undertaken off site with delivery of pre-fabricated elements.  Where site cutting, grinding or sawing is required, equipment to have dust collectors.

- Waiting lorries and any wagons are to have their engines switched off to reduce both noise and pollution.

36. Please confirm that a Risk Assessment has been undertaken at planning application stage in line with the GLA policy. The Control of Dust and Emissions During Demolition and Construction 2104 (SPG), that the risk level that has been identified, and that the appropriate measures within the GLA mitigation measures checklist have been applied. Please attach the risk assessment and mitigation checklist as an appendix.

There is no demolition.

37. Please confirm that all of the GLA’s ‘highly recommended’ measures from the SPG document relative to the level of risk identified in question 36 have been addressed by completing the GLA mitigation measures checklist.

Whilst there are human receptors within 50m of the site, the Potential Dust Emission Magnitude  in accordance with Section 4 of the SPG are:

Demoliton:	<20,000m3, <10 months	Small

Earthworks:	<2,500m2, ,5 vehicles at a time	Small

Construction:	<25,000m3	Small

Trackout:	<10HDV	Small

38. If the site is a ‘High Risk Site’, 4 real time dust monitors will be required.  If the site is a ‘Medium Risk Site’, 2 real time dust monitors will be required.  The risk assessment must take account of proximity to sensitive receptors (e.g. schools, care homes etc), as detailed in the SPG. Please confirm the location, number and specification of the monitors in line with the SPG and confirm that these will be installed 3 months prior to the commencement of works, and that real time data and quarterly reports will be provided to the Council detailing any exceedances of the threshold and measures that were implemented to address these.

An Air Quality and Dust Management Plan will be completed prior to the commencement of the works

39. Please provide details about how rodents, including rats, will be prevented from spreading out from the site. You are required to provide information about site inspections carried out and present copies of receipts (if work undertaken).

The site has been cleared leaving a concrete ground slab.  Consequently it is not envisaged that there will be any infestations of rats or mice.  Any existing drains which are not to be reused will be plugged.

The site will be kept tidy.  As part of the site rules eating will be restricted to the canteen and food waste will be removed on a regular basis.

40. Please confirm when an asbestos survey was carried out at the site and include the key findings.

As a clear site, a demolition and refurbishment asbestos survey has not been completed

41. Complaints often arise from the conduct of builders in an area. Please confirm steps being taken to minimise this e.g. provision of a suitable smoking area, tackling bad language and unnecessary shouting.

As part of the Community Liaison, the contractor will alert the neighbours in advance of the different phases of the works and in particular the demolition and excavation.

The site will have suitable welfare facilities including designated smoking areas.

A notice board will be erected giving details of the contractor head office, site manager including out of hours contact names and telephone numbers.

42. If you will be using non-road mobile machinery (NRMM) on site with net power between 37kW and 560kW it will be required to meet the standards set out below. The standards are applicable to both variable and constant speed engines and apply for both PM and NOx emissions.

From 1st September 2015

(i) Major Development Sites – NRMM used on the site of any major development will be required to meet Stage IIIA of EU Directive 97/68/EC

(ii) Any development site within the Central Activity Zone - NRMM used on any site within the Central Activity Zone will be required to meet Stage IIIB of EU Directive 97/68/EC

From 1st September 2020

(iii) Any development site -  NRMM used on any site within Greater London will be required to meet Stage IIIB of EU Directive 97/68/EC

(iv) Any development site within the Central Activity Zone - NRMM used on any site within the Central Activity Zone will be required to meet Stage IV of EU Directive 97/68/EC

Please provide evidence demonstrating the above requirements will be met by answering the following questions:

- Construction time period (mm/yy - mm/yy ):  2017-2018  [Precise dates not known]

- Is the development within the CAZ? (Y/N): No; outside Kings Cross and St Pancras OA4

- Will the NRMM with net power between 37kW and 560kW meet the standards outlined above? (Y/N):

- Please provide evidence to demonstrate that all relevant machinery will be registered on the NRMM Register, including the site name under which it has been registered:

- Please confirm that an inventory of all NRMM will be kept on site and that all machinery will be regularly serviced and service logs kept on site for inspection:

- Please confirm that records will be kept on site which details proof of emission limits, including legible photographs of individual engine plates for all equipment, and that this documentation will be made available to local authority officers as required:

SYMBOL IS FOR INTERNAL USE

Agreement

The agreed contents of this Construction Management Plan must be complied with unless otherwise agreed in writing by the Council.  This may require the CMP to be revised by the Developer and reapproved by the Council. The project manager shall work with the Council to review this Construction Management Plan if problems arise in relation to the construction of the development. Any future revised plan must be approved by the Council in writing and complied with thereafter.

It should be noted that any agreed Construction Management Plan does not prejudice further agreements that may be required such as road closures or hoarding licences.

Please notify that council when you intend to start work on site. Please also notify the council when works are approximately 3 months from completion.

Signed:

Date: 22nd March 2017

Print Name: Norman Train

Position: Train and Kemp

Please submit to: planningobligations@camden.gov.uk

End of form.