**GOSH Zayed Centre for Research**

**PROPOSED CHANGES TO APPROVED CONSTRUCTION MANAGEMENT PLAN**

* Updated contact details (names and telephone numbers)
* Completion date revised to 22nd February 2019
* Site deliveries to be made from 9.00 am (currently 9.30)
* One waste compacter delivery between 0800 and 0900
* Start using the Millman Street Loading bay for construction deliveries from May