**Construction/ Demolition Management Plan**

pro forma

**Contents**

**Revisions 3**

**Introduction 4**

**Timeframe 6**

[**Contact**](#_Contact) **7**

[**Site**](#_Site) **9**

[**Community liaison**](#_Community_Liaison) **12**

[**Transport**](#_Transport) **14**

[**Environment**](#_Environment) **26**

**Agreement 31**

# Revisions & additional material

Please list all iterations here:

|  |  |  |
| --- | --- | --- |
| **Date** | **Version** | **Produced by** |
| 25/09/2020 | 1 | Adam Hinds |

**Additional sheets**

Please note – the review process will be quicker if these are submitted as Word documents or searchable PDFs.

|  |  |  |
| --- | --- | --- |
| **Date** | **Version** | **Produced by** |
|  |  |  |

# Introduction

The purpose of the **Construction Management Plan (CMP)** is to help developers to minimise construction impacts, and relates to all construction activity both on and off site that impacts on the wider environment.

It is intended to be a live document whereby different stages will be completed and submitted for application as the development progresses.

The completed and signed CMP must address the way in which any impacts associated with the proposed works, and any cumulative impacts of other nearby construction sites, will be mitigated and managed. The level of detail required in a CMP will depend on the scale and nature of development. Further policy guidance is set out in Camden Planning Guidance **(CPG)** 6: Amenity and **(CPG)** 8: Planning Obligations.

This CMP follows the best practice guidelines as described in the [Construction Logistics and Community Safety](https://www.clocs.org.uk/) (**CLOCS**) Standard and the [Guide for Contractors Working in Camden.](https://www.camden.gov.uk/documents/20142/1269042/Guide+for+Contractors+in+Camden.pdf/18b7bb06-119e-9957-7037-fdb633f17ae6)

Camden charges a [fee](https://www.camden.gov.uk/documents/20142/1269042/3.+Construction+and+Demolition+Management+Plans+-+updated+Implementation+Support+Contribution+levels.pdf/6375c32e-9c58-91f0-219f-268269143a6c) for the review and ongoing monitoring of CMPs. This is calculated on an individual basis according to the predicted officer time required to manage this process for a given site.

The approved contents of this CMP must be complied with unless otherwise agreed with the Council in writing. The project manager shall work with the Council to review this CMP if problems arise during construction. Any future revised plan must also be approved by the Council and complied with thereafter.

It should be noted that any agreed CMPdoes not prejudice or override the need to obtain any separate consents or approvals such as road closures or hoarding licences.

If your scheme involves any demolition, you need to make an application to the Council’s Building Control Service. Please complete the “[**Demolition Notice**](http://www.camden.gov.uk/ccm/content/environment/building-control/file-storage-items/demolition-notice---the-building-act-1984-section-80-notice-bc104-.en)**.**”



Please complete the questions below with additional sheets, drawings and plans as required. The boxes will expand to accommodate the information provided, so please provide as much information as is necessary. It is preferable if this document, and all additional documents, are completed electronically and submitted as Word files to allow comments to be easily documented. These should be clearly referenced/linked to from the CMP. Please only provide the information requested that is relevant to a particular section.

(Note the term 'vehicles' used in this document refers to all vehicles associated with the implementation of the development, e.g. demolition, site clearance, delivery of plant & materials, construction etc.)

Revisions to this document may take place periodically.

**IMPORTANT NOTICE:** If your site falls within a Cumulative Impact Area *(as of 03/02/2020 to 03/08/2020 there is only one established CIA for the Central London area)* you are required to complete the CIA Checklist and circulate as an appendix to the CMP and included as part of any public consultation – a CMP submission will not be accepted until evidence of this has been supplied.

The CIA Checklist can be found at <https://www.camden.gov.uk/about-construction-management-plans#sumf>

Timeframe

**DEVELOPER ACTIONS**

**COUNCIL ACTIONS**

**Planning Permission granted**

**0ommunity liaison**

**Appoint principal contractor**

**Begin community liaison**

**Work can commence if CMP is approved**

**Council response to second draft**

**Submit draft CMP**

**Work can commence if draft CMP is approved**

**Resubmission of CMP if first draft required further development**

**2ommunity liaison**

**3ommunity liaison**

**1ommunity liaison**

INDICATIVE TIMEFRAME (MONTHS)

**4ommunity liaison**

**Council response to draft**

# Contact

1. Please provide the full postal address of the site and the planning reference relating to the construction works.

Address: 50 - 60 Southampton Row, London WC1B 4AR

Planning reference number to which the CMP applies:

PP-09041796

2. Please provide contact details for the person responsible for submitting the CMP.

Name: Adam Hinds

Address: N/A

Email: adam@ventureuk.pro

Phone: 07761080806

3. Please provide full contact details of the site project manager responsible for day-to-day management of the works and dealing with any complaints from local residents and businesses.

Name: The contractor once appointed after receiving planning consent – however in the interim, Adam Hinds details:

Address: N/A

Email: adam@ventureuk.pro

Phone: 07761080806

4. Please provide full contact details of the person responsible for community liaison and dealing with any complaints from local residents and businesses if different from question 3. In the case of Community Investment Programme (CIP), please provide contact details of the Camden officer responsible.

Name: The contractor once appointed after receiving planning consent – however in the interim, Adam Hinds details:

Address: N/A

Email: adam@ventureuk.pro

Phone: 07761080806

5. Please provide full contact details including the address where the main contractor accepts receipt of legal documents for the person responsible for the implementation of the CMP.

Name: The contractor has not yet been appointed. A contractor will be appointed following tender process after planning consent is received.

# Site

6. Please provide a site location plan and a brief description of the site, surrounding area and development proposals for which the CMP applies.

**Site Location Plan**

Please refer to attachment BHA Drawing 0913 L(EX) 000 (Site Location plan) attached.

**Description of the Site**

The existing building was originally constructed in 1955 as offices for the Ministry of Defence and subsequently extended and converted to a hotel in 1999. The hotel is a 201 room, 5 star hotel created from the shell of the former Ministry of Defence building. The building is steel framed, concrete clad with flat roof. The property comprises of a sub-basement, basement, ground, and four to nine upper floors; Sky garden on the 10th floor; 201 guest bedrooms at floors 1 to 9; Conference and meeting rooms, restaurant, main kitchen, and WC facilities on the 1st floor and main reception area, bar and restaurant at ground floor level. There are four internal staircases serving all floors and exiting on the ground floor, a fire fighting staircase and firefighting lift located in the main lift lobby.

The main entrance is accessed from Old Gloucester Street via a covered vehicle drop off zone combined with service access to the north east of the site. The site is generally level and surrounded by commercial office, retail and residential buildings. Local transport links include Holborn and Russell Square underground stations which are located 600m to the north and 200m to the south respectively.

The nearest rail stations are located at Farringdon a kilometre to the east and Euston situated 1.2 kilometres to the north. Several bus routes also pass nearby along the A4200 Southampton Row and A40 Theobalds Road.

**Surrounding Area**

The site is well located for road transport links. The A501 arterial road is located 1 kilometre to the north of site via the A4200 giving access to north London and the M25 via the A1 and M1 motorway.

The A501 skirts the northern side of London travelling east to west and provides access to the east via the A10 and A13 arterial roads and links with the A40 arterial road giving access to west London and the western side of the M25 and M40 motorway.

7. Please provide a very brief description of the construction works including the size and nature of the development and details of the main issues and challenges (e.g. narrow streets, close proximity to residential dwellings etc).

The application is for full planning permission for an upward extension of the lift motor room and the erection of a lightweight bioclimatic pergola on the roof terrace of an existing hotel. The two additions are directly connected in that the purpose of the lift extension is to improve access to the improved and upgraded roof terrace.

8. Please provide the proposed start and end dates for each phase of construction as well as an overall programme timescale. (A Gantt chart with key tasks, durations and milestones would be ideal).

TBC – Works are dependent on the planning consent and the appointed contractors detailed works programme. This will be provided once a contractor has been appointed.

A current forecast is 12 weeks.

9. Please confirm the standard working hours for the site, noting that the standard working hours for construction sites in Camden are as follows:

* 8.00am to 6pm on Monday to Friday
* 8.00am to 1.00pm on Saturdays
* No working on Sundays or Public Holidays

To be confirmed once the contractor is appointed. However, the site will adhere to the Camden working hours;

Monday to Friday – 08.00 to 18.00 hours

Saturday – 08.00 to 13.00 hours

# Community Liaison

**A neighbourhood consultation process must have been undertaken prior to submission of the CMP first draft.**

**This consultation must relate to construction impacts, and should take place following the granting of planning permission in the lead up to the submission of the CMP. A consultation process specifically relating to construction impacts must take place regardless of any prior consultations relating to planning matters. This consultation must include all of those individuals that stand to be affected by the proposed construction works. These individuals should be provided with a copy of the draft CMP, or a link to an online document. They should be given adequate time with which to respond to the draft CMP, and any subsequent amended drafts. Contact details which include a phone number and email address of the site manager should also be provided.**

Significant time savings can be made by running an effective neighbourhood consultation process. This must be undertaken in the spirit of cooperation rather than one that is dictatorial and unsympathetic to the wellbeing of local residents and businesses.

These are most effective when initiated as early as possible and conducted in a manner that involves the local community. Involving locals in the discussion and decision making process helps with their understanding of what is being proposed in terms of the development process. **The consultation and discussion process should have already started, with the results incorporated into the CMP first draft submitted to the Council for discussion and sign off.**This communication should then be ongoing during the works, with neighbours and any community liaison groups being regularly updated with programmed works and any changes that may occur due to unforeseen circumstances through newsletters, emails and meetings.

Please note that for larger sites, details of a construction working group may be required as a separate S106 obligation. If this is necessary, it will be set out in the S106 Agreement as a separate requirement on the developer.

**Cumulative impact**

Sites located within high concentrations of construction activity that will attract large numbers of vehicle movements and/or generate significant sustained noise levels should consider establishing contact with other sites in the vicinity in order to manage these impacts.

**The Council can advise on this if necessary.**

**10. Sensitive/affected receptors**

Please identify the nearest potential receptors (dwellings, business, etc.) likely to be affected by the activities on site (i.e. noise, vibration, dust, fumes, lighting etc.).

The neighbouring properties in immediate vicinity will be contacted once planning consent is received to inform them of the CMP and engage about any concerns.

**11. Consultation**

The Council expects meaningful consultation. For large sites, this may mean two or more meetings with local residents **prior to submission of the first draft CMP**.

Evidence of who was consulted, how the consultation was conducted and a summary of the comments received in response to the consultation should be included. Details of meetings including minutes, lists of attendees etc. should be appended.

In response to the comments received, the CMP should then be amended where appropriate and, where not appropriate, a reason given. The revised CMP should also include a list of all the comments received. Developers are advised to check proposed approaches to consultation with the Council before carrying them out. If your site is on the boundary between boroughs then we would recommend contacting the relevant neighbouring planning authority.

Please provide details of consultation of draft CMP with local residents, businesses, local groups (e.g. residents/tenants and business associations) and Ward Councillors.

Neighbours will be issued a letter once planning consent is received to advise of the approval and to begin active engagement on the development of the CMP.

**12. Construction Working Group**

For particularly sensitive/contentious sites, or sites located in areas where there are high levels of construction activity, it may be necessary to set up a construction working group.

If so, please provide details of the group that will be set up, the contact details of the person responsible for community liaison and how this will be advertised to the local community, and how the community will be updated on the upcoming works i.e. in the form of a newsletter/letter drop, or weekly drop in sessions for residents.

This is not applicable, the works are relatively minor for a lift overrun extension and erection of a lightweight bioclimatic pergola to the roof.

**13. Schemes**

Please provide details of your Considerate Constructors Scheme (CCS) registration. Please note that Camden requires [enhanced CCS registration](https://www.ccscheme.org.uk/construction-logistics-and-cyclist-safety-clocs/) that includes CLOCS monitoring. Please provide a CCS registration number that is specific to the above site.

Contractors will also be required to follow the [Guide for Contractors Working in Camden](https://www.camden.gov.uk/documents/20142/1269042/Guide+for+Contractors+in+Camden.pdf/18b7bb06-119e-9957-7037-fdb633f17ae6). Please confirm that you have read and understood this, and that you agree to abide by it.

A contractor has not yet been appointed as planning consent has not yet been received. Once consent is received, the contractor who is procured will be a member of the CCS and registration details will be provided.

**14. Neighbouring sites**

Please provide a plan of existing or anticipated construction sites in the local area and please state how your CMP takes into consideration and mitigates the cumulative impacts of construction in the vicinity of the site. The council can advise on this if necessary.

We are not aware of any current or anticipated construction sites within the immediate vicinity.

# Transport

**This section must be completed in conjunction with your principal contractor. If one is not yet assigned, please leave the relevant sections blank until such time when one has been appointed.**

Camden is a CLOCS Champion, and is committed to maximising road safety for Vulnerable Road Users (VRUs) as well as minimising negative environmental impacts created by motorised road traffic. As such, all vehicles and their drivers servicing construction sites within the borough are bound by the conditions laid out in the CLOCS Standard.

This section requires details of the way in which you intend to manage traffic servicing your site, including your road safety obligations with regard to VRU safety. It is your responsibility to ensure that your principal contractor is fully compliant with the terms laid out in the CLOCS Standard. It is your principal contractor’s responsibility to ensure that all contractors and sub-contractors attending site are compliant with the terms laid out in the CLOCS Standard.

Checks of the proposed measures will be carried out by CCS monitors as part of your enhanced CCS site registration, and possibly council officers, to ensure compliance. Please refer to the CLOCS Standard when completing this section.

Please contact [CLOCS@camden.gov.uk](mailto:CLOCS@camden.gov.uk) for further advice or guidance on any aspect of this section.

**CLOCS Contractual Considerations**

15. Name of Principal contractor:

A contractor has not yet been appointed as planning consent has not yet been received. Once consent is received, contractor procurement will commence and these details will be updated once a decision is made.

16. Please submit the proposed method for checking operational, vehicle and driver compliance with the CLOCS Standard throughout the duration of the contract (please refer to our [CLOCS Overview document](https://www.camden.gov.uk/en/group/guest/~/control_panel/manage?p_p_id=com_liferay_document_library_web_portlet_DLAdminPortlet&p_p_lifecycle=0&p_p_state=maximized&p_p_mode=view&_com_liferay_document_library_web_portlet_DLAdminPortlet_mvcRenderCommandName=%2Fdocument_library%2Fview_file_entry&_com_liferay_document_library_web_portlet_DLAdminPortlet_redirect=https%3A%2F%2Fwww.camden.gov.uk%3A443%2Fen%2Fgroup%2Fguest%2F%7E%2Fcontrol_panel%2Fmanage%3Fp_p_id%3Dcom_liferay_document_library_web_portlet_DLAdminPortlet%26p_p_lifecycle%3D0%26p_p_state%3Dmaximized%26p_p_mode%3Dview%26_com_liferay_document_library_web_portlet_DLAdminPortlet_mvcRenderCommandName%3D%252Fdocument_library%252Fview_folder%26_com_liferay_document_library_web_portlet_DLAdminPortlet_redirect%3Dhttps%253A%252F%252Fwww.camden.gov.uk%253A443%252Fen%252Fgroup%252Fguest%252F%257E%252Fcontrol_panel%252Fmanage%253Fp_p_id%253Dcom_liferay_document_library_web_portlet_DLAdminPortlet%2526p_p_lifecycle%253D0%2526p_p_state%253Dmaximized%2526p_p_mode%253Dview%2526_com_liferay_document_library_web_portlet_DLAdminPortlet_mvcRenderCommandName%253D%25252Fdocument_library%25252Fview_folder%2526_com_liferay_document_library_web_portlet_DLAdminPortlet_folderId%253D1263170%2526_com_liferay_document_library_web_portlet_DLAdminPortlet_redirect%253Dhttps%25253A%25252F%25252Fwww.camden.gov.uk%25253A443%25252Fen%25252Fgroup%25252Fguest%25252F%25257E%25252Fcontrol_panel%25252Fmanage%25253Fp_p_id%25253Dcom_liferay_document_library_web_portlet_DLAdminPortlet%252526p_p_lifecycle%25253D0%252526p_p_state%25253Dmaximized%252526p_p_mode%25253Dview%252526_com_liferay_document_library_web_portlet_DLAdminPortlet_mvcRenderCommandName%25253D%2525252Fdocument_library%2525252Fview_folder%252526_com_liferay_document_library_web_portlet_DLAdminPortlet_folderId%25253D1263165%26_com_liferay_document_library_web_portlet_DLAdminPortlet_folderId%3D1269042&_com_liferay_document_library_web_portlet_DLAdminPortlet_fileEntryId=54921155) and [Q18 example response](https://www.camden.gov.uk/en/group/guest/~/control_panel/manage?p_p_id=com_liferay_document_library_web_portlet_DLAdminPortlet&p_p_lifecycle=0&p_p_state=maximized&p_p_mode=view&_com_liferay_document_library_web_portlet_DLAdminPortlet_mvcRenderCommandName=%2Fdocument_library%2Fview_file_entry&_com_liferay_document_library_web_portlet_DLAdminPortlet_redirect=https%3A%2F%2Fwww.camden.gov.uk%3A443%2Fen%2Fgroup%2Fguest%2F%7E%2Fcontrol_panel%2Fmanage%3Fp_p_id%3Dcom_liferay_document_library_web_portlet_DLAdminPortlet%26p_p_lifecycle%3D0%26p_p_state%3Dmaximized%26p_p_mode%3Dview%26_com_liferay_document_library_web_portlet_DLAdminPortlet_mvcRenderCommandName%3D%252Fdocument_library%252Fview_folder%26_com_liferay_document_library_web_portlet_DLAdminPortlet_redirect%3Dhttps%253A%252F%252Fwww.camden.gov.uk%253A443%252Fen%252Fgroup%252Fguest%252F%257E%252Fcontrol_panel%252Fmanage%253Fp_p_id%253Dcom_liferay_document_library_web_portlet_DLAdminPortlet%2526p_p_lifecycle%253D0%2526p_p_state%253Dmaximized%2526p_p_mode%253Dview%2526_com_liferay_document_library_web_portlet_DLAdminPortlet_mvcRenderCommandName%253D%25252Fdocument_library%25252Fview_folder%2526_com_liferay_document_library_web_portlet_DLAdminPortlet_folderId%253D1263170%2526_com_liferay_document_library_web_portlet_DLAdminPortlet_redirect%253Dhttps%25253A%25252F%25252Fwww.camden.gov.uk%25253A443%25252Fen%25252Fgroup%25252Fguest%25252F%25257E%25252Fcontrol_panel%25252Fmanage%25253Fp_p_id%25253Dcom_liferay_document_library_web_portlet_DLAdminPortlet%252526p_p_lifecycle%25253D0%252526p_p_state%25253Dmaximized%252526p_p_mode%25253Dview%252526_com_liferay_document_library_web_portlet_DLAdminPortlet_mvcRenderCommandName%25253D%2525252Fdocument_library%2525252Fview_folder%252526_com_liferay_document_library_web_portlet_DLAdminPortlet_folderId%25253D1263165%26_com_liferay_document_library_web_portlet_DLAdminPortlet_folderId%3D1269042&_com_liferay_document_library_web_portlet_DLAdminPortlet_fileEntryId=54921166)).

The selected contractor as a member of the CCS will be bound to adhere to CLOCS and will be done via their TMLP and Checklists.

17. Please confirm that you as the client/developer and your principal contractor have read and understood the CLOCS Standard and included it in your contracts.

I confirm that the requirement to abide by the CLOCS Standard will be included within contracts to the contractors and suppliers.

Please contact [CLOCS@camden.gov.uk](mailto:CLOCS@camden.gov.uk) for further advice or guidance on any aspect of this section.

**Site Traffic**

**Sections below shown in blue directly reference the CLOCS Standard requirements. The CLOCS Standard should be read in conjunction with this section.**

**18. Traffic routing**: *“Clients shall ensure that a suitable, risk assessed vehicle route to the site is specified and that the route is communicated to all contractors and drivers. Clients shall make contractors and any other service suppliers aware that they are to use these routes at all times unless unavoidable diversions occur.”* (P19, 3.4.5)

Routes should be carefully considered and risk assessed, taking into account the need to avoid where possible any major cycle routes and trip generators such as schools, offices, stations, public buildings,museums etc.

Consideration should also be given to weight restrictions, low bridges and cumulative impacts of construction (including neighbouring construction sites) on the public highway network. The route(s) to and from the site should be suitable for the size of vehicles that are to be used.

Please show vehicle approach and departure routes between the site and the Transport for London Road Network (TLRN). Please note that routes may differ for articulated and rigid HGVs.

Routes should be shown clearly on a map, with approach and departure routes clearly marked. If this is attached, use the following space to reference its location in the appendices.

A ‘Deliveries and Supply Route to Site Map’ will be produced by the appointed contractor following receipt of successful planning consent. These details will be updated at that point.

b. Please confirm how contractors and delivery companies will be made aware of the route (to and from the site) and of any on-site restrictions, prior to undertaking journeys.

All logistics will be managed by a TLMP Traffic Logistic and Management plan which will be issued to anyone undertaking logistics, transport or deliveries to the hotel. This will be produced by the contractor once appointed and issued once produced.

**19. Control of site traffic, particularly at peak hours**: “*Clients shall consider other options to plan and control vehicles and reduce peak hour deliveries”* (P20, 3.4.6)

Construction vehicle movements should be restricted to the hours of 9.30am to 4.30pm on weekdays and between 8.00am and 1.00pm on Saturdays. If there is a school in the vicinity of the site or on the proposed access and/or egress routes, then deliveries must be restricted to the hours of 9.30am and 3pm on weekdays during term time.

Vehicles may be permitted to arrive at site at 8.00am if they can be accommodated on site. Where this is the case they must then wait with their engines switched off.

A delivery plan should ensure that deliveries arrive at the correct part of site at the correct time. Instructions explaining such a plan should be sent to all suppliers and contractors**.**

Please provide details of the types of vehicles required to service the site and the approximate number of deliveries per day for each vehicle type during the various phases of the project.

For Example:

32t Tipper: 10 deliveries/day during first 4 weeks

Skip loader: 2 deliveries/week during first 10 weeks

Artic: plant and tower crane delivery at start of project, 1 delivery/day during main construction phase project

18t flatbed: 2 deliveries/week for duration of project

3.5t van: 2 deliveries/day for duration of project

All deliveries will be arranged by the contractor, this information will be provided once planning consent is received and contractor appointed.

b. Cumulative affects of construction traffic servicing multiple sites should be minimised where possible. Please provide details of other developments in the local area or on the route that might require deliveries coordination between two or more sites. This is particularly relevant for sites in very constrained locations.

We are not aware of any other sites under construction within the local area.

The hotel is not in a constrained location.

c. Please provide swept path analyses for constrained manoeuvres along the proposed route.

Not applicable as the delivery route has no constrained manoeuvres or access issues.

d. Consideration should be given to the location of any necessary holding areas/waiting points for sites that can only accommodate one vehicle at a time/sites that are expected to receive large numbers of deliveries. Vehicles must not queue or circulate on the public highway. Whilst deliveries should be given set times to arrive, dwell and depart, no undue time pressures should be placed upon the driver at any time.

Please identify the locations of any off-site holding areas or waiting points. This can be a section of single yellow line that will allow the vehicle to wait to phone the site to check that the delivery can be accommodated.

Please refer to question 24 if any parking bay suspensions will be required to provide a holding area.

We do not envisage the minor works to the roof to require a traffic diversion.

e. Delivery numbers should be minimised where possible. Please investigate the use of construction material consolidation centres, and/or delivery by water/rail if appropriate.

All deliveries will be arranged by the contractor, the delivery numbers will be mitigated wherever possible and this information will be provided once planning consent is received and contractor appointed.

f. Emissions from engine idling should be minimised where possible. Please provide details of measures that will be taken to reduce delivery vehicle engine idling, both on and off site (this does not apply to concrete mixers).

All vehicles engines will be turned off upon arrival at the delivery location at the hotel.

**20. Site access and egress:** “*Clients shall ensure that access to and egress from the site is appropriately managed, clearly marked, understood and clear of obstacles.”* (P18, 3.4.3)

This section is only relevant where vehicles will be entering the site. Where vehicles are to load from the highway, please skip this section and refer to Q23.

Vehicles entering and leaving the site should be carefully managed, using gates that are clearly marked and free from obstacles. Traffic marshals must ensure the safe passage of all traffic on the public highway, in particular pedestrians and cyclists, when vehicles are entering and leaving site, particularly if reversing.

Traffic marshals, or site staff acting as traffic marshals, should hold the relevant qualifications required for directing large vehicles when reversing. Marshals should be equipped with ‘STOP – WORKS’ signs (not STOP/GO signs) if control of traffic on the public highway is required. Marshals should have radio contact with one another where necessary.

a. Please detail the proposed site access and egress points on a map or diagram. If this is attached, use the following space to reference its location in the appendices.

A ‘Designated Area Plan’ will be produced and issued once a contractor is appointed following receipt of planning consent.

b. Please describe how the access and egress arrangements for construction vehicles in and out of the site will be managed, including the number and location of traffic marshals where applicable. If this is shown in an attached drawing, use the following space to reference its location in the appendices.

All vehicles would be directed to approach via station road and to abide by the one-way system around site. A delivery route map will be sent to all site visitors and delivery companies prior to delivering to site.

Deliveries or collections will be accepted between 9.30am and 4.30pm Monday to Friday. Permitted hours of working are Monday to Friday 8.00am to 5.00pm.

c. Please provide swept path drawings for vehicles accessing/egressing the site if necessary. If these are attached, use the following space to reference their location in the appendices.

N/A

d. Provision of wheel washing facilities should be considered if necessary. If so, please provide details of how this will be managed and any run-off controlled. Please note that wheel washing should only be used where strictly necessary, and that a clean, stable surface for loading should be used where possible.

Not applicable. The nature of roof lift shaft extension works means there should be no mud or dust created therefore wheel washing is not required.

**21. Vehicle loading and unloading:** *“Clients shall ensure that vehicles are loaded and unloaded on-site as far as is practicable.”* (P19, 3.4.4)

This section is only relevant if loading/unloading is due to take place off-site on the public highway. If loading is taking place on site, please skip this section.

a. please provide details of the parking and loading arrangements for construction vehicles with regard to servicing and deliveries associated with the site (e.g. delivery of materials and plant, removal of excavated material). This is required as a scaled site plan, showing all points of access and where materials, skips and plant will be stored, and how vehicles will access and egress the site. If this is attached, use the following space to reference its location in the appendices. Please outline in question 24 if any parking bay suspensions will be required.

Vehicles are likely to be no larger than small flatbeds but further details will be provider by the contractor once appointed.

b. Where necessary, Traffic Marshalls must ensure the safe passage of pedestrians, cyclists and motor traffic in the street when vehicles are being loaded or unloaded. Please provide detail of the way in which marshals will assist with this process, if this differs from detail provided in Q20 b.

N/A as per Q20B

**Street Works**

**Full justification must be provided for proposed use of the public highway to facilitate works. Camden expects all options to minimise the impact on the public highway to have been fully considered prior to the submission of any proposal to occupy the highway for vehicle pit lanes, materials unloading/crane pick points, site welfare etc.**

**Please note that Temporary Traffic Orders (TTOs) and hoarding/scaffolding licenses may be applied for prior to CMP submission but won’t be granted until the CMP is signed-off.**

**Please note that there is a two week period required for the statutory consultation process to take place as part of a TTO.**

**If the site is on or adjacent to the TLRN, please provide details of preliminary discussions with Transport for London in the relevant sections below.**

**If the site conflicts with a bus lane or bus stop, please provide details of preliminary discussions with Transport for London in the relevant sections below.**

**22. Site set-up**

Please provide a scaled plan detailing the local highway network layout in the vicinity of the site. This should include details of on-street parking bay locations, cycle lanes, footway extents, relevant street furniture, and proposed site access locations. If these are attached, use the following space to reference their location in the appendices.

This will be provided by the contractor once appointed.

**23. Parking bay suspensions and temporary traffic orders**

Parking bay suspensions should only be requested where absolutely necessary and these are permitted for a maximum of 6 months only. For exclusive access longer than 6 months, you will be required to obtain a [Temporary Traffic Order (TTO)](http://camden.gov.uk/ccm/content/transport-and-streets/traffic-management/temporary-road-restrictions/) for which there is a separate cost.

Please provide details of any proposed parking bay suspensions and/or TTO’s which would be required to facilitate the construction - include details of the expected duration in months/weeks. Building materials and equipment must not cause obstructions on the highway as per your CCS obligations unless the requisite permissions are secured.

Information regarding parking suspensions can be found [here.](http://www.camden.gov.uk/ccm/navigation/transport-and-streets/parking/parking-bay-suspensions/)

N/A – no suspension required

**24. Occupation of the public highway**

Please note that use of the public highway for storage, site accommodation or welfare facilities is at the discretion of the Council and is generally not permitted. If you propose such use you must supply full justification, setting out why it is impossible to allocate space on-site. We prefer not to close footways but if this is unavoidable, you should submit a scaled plan of the proposed diversion route showing key dimensions.

a. Please provide justification of proposed occupation of the public highway.

N/A

b. Please provide accurate scaled drawings of any highway works necessary to enable construction to take place (e.g. construction of temporary vehicular accesses, removal of street furniture etc). If these are attached, use the following space to reference their location in the appendices.

N/A

**25. Motor vehicle and/or cyclist diversions**

Where applicable, please supply details of any diversion, disruption or other anticipated use of the public highway during the construction period. Please show locations of diversion signs on drawings or diagrams. If these are attached, use the following space to reference their location in the appendices.

N/A

**26. Scaffolding, hoarding, and associated pedestrian diversions**

Pedestrians safety must be maintained if diversions are put in place. Vulnerable footway users should also be considered. These include wheelchair users, the elderly, those with walking difficulties, young children, those with prams, the blind and partially sighted. Appropriate ramps must be used if cables, hoses, etc. are run across the footway.

Any work above ground floor level may require a covered walkway adjacent to the site. A licence must be obtained for scaffolding and gantries. The adjoining public highway must be kept clean and free from obstructions, and hoarding should not restrict access to adjoining properties, including fire escape routes. Lighting and signage should be used on temporary structures/skips/hoardings etc.

A secure hoarding will generally be required at the site boundary with a lockable access.

a. Where applicable, please provide details of any hoarding and/or scaffolding that intrudes onto the public highway, describing how pedestrian safety will be maintained through the diversion, including any proposed alternative routes. Please provide detailed, scale drawings that show hoarding lines, gantries, crane locations, scaffolding, pedestrian routes, parking bay suspensions, remaining road width for vehicle movements, temporary vehicular accesses, ramps, barriers, signage, lighting etc. If these are attached, use the following space to reference their location in the appendices.

No boundaries or Hoarding enter public domain or highway.

b. Please provide details of any other temporary structures which would overhang/oversail the public highway (e.g. scaffolding, gantries, cranes etc.) If these are attached, use the following space to reference their location in the appendices.

This will be provided by the contractor once appointed if scaffolding is required. However, this is highly unlikely.

**27. Services**

Please indicate if any changes to services are proposed to be carried out that would be linked to the site during the works (i.e. connections to public utilities and/or statutory undertakers’ plant). Larger developments may require new utility services. If so, a strategy and programme for coordinating the connection of services will be required. If new utility services are required, please confirm which utility companies have been contacted (e.g. Thames Water, National Grid, EDF Energy, BT etc.) You must explore options for the utility companies to share the same excavations and traffic management proposals. Please supply details of your discussions.

Not applicable

# Environment

To answer these sections please refer to the relevant sections of **Camden’s Minimum Requirements for Building Construction (**[**CMRBC**](http://www.camden.gov.uk/ccm/cms-service/download/asset?asset_id=3257318)**).**

28. Please list all [noisy operations](http://www.camden.gov.uk/ccm/content/environment/environmental-health--consumer-protection/noise/reducing-noise/noise-from-construction-sites.en?page=2)  and the construction method used, and provide details of the times that each of these are due to be carried out.

This will be provided by the contractor once appointed.

29. Please confirm when the most recent noise survey was carried out (before any works were carried out) and provide a copy. If a noise survey has not taken place please indicate the date (before any works are being carried out) that the noise survey will be taking place, and agree to provide a copy.

This will be provided by the contractor once appointed.

30. Please provide predictions for [noise](http://www.camden.gov.uk/ccm/content/environment/environmental-health--consumer-protection/noise/reducing-noise/noise-from-construction-sites.en?page=2) and vibration levels throughout the proposed works.

This will be provided by the contractor once appointed.

31. Please provide details describing mitigation measures to be incorporated during the construction/[demolition](http://www.camden.gov.uk/ccm/navigation/environment/building-control/demolition/) works to prevent noise and vibration disturbances from the activities on the site, including the actions to be taken in cases where these exceed the predicted levels.

This will be provided by the contractor once appointed.

32. Please provide evidence that staff have been trained on BS 5228:2009

This will be provided by the contractor once appointed.

33. Please provide details on how dust nuisance arising from dusty activities, on site, will be prevented.

This will be provided by the contractor once appointed.

34. Please provide details describing how any significant amounts of dirt or dust that may be spread onto the public highway will be prevented and/or cleaned.

This is highly unlikely as the works are to the roof of the building however, a strategy will be provided by the contractor once appointed.

35. Please provide details describing arrangements for monitoring of [noise](http://www.camden.gov.uk/ccm/content/environment/environmental-health--consumer-protection/noise/reducing-noise/noise-from-construction-sites.en?page=2), vibration and dust levels.

This will be provided by the contractor once appointed.

36. Please confirm that a Risk Assessment has been undertaken at planning application stage in line with the GLA policy. [The Control of Dust and Emissions During Demolition and Construction 2104 (SPG)](https://www.london.gov.uk/file/18750/download?token=zV3ZKTpP), that the risk level that has been identified, and that the appropriate measures within the GLA mitigation measures checklist have been applied. Please attach the risk assessment and mitigation checklist as an appendix.

This will be provided by the contractor once appointed.

37. Please confirm that all of the GLA’s ‘highly recommended’ measures from the [SPG](https://www.london.gov.uk/file/18750/download?token=zV3ZKTpP) document relative to the level of risk identified in question 36 have been addressed by completing the [GLA mitigation measures checklist.](https://www.london.gov.uk/what-we-do/planning/implementing-london-plan/supplementary-planning-guidance/control-dust-and)

This will be provided by the contractor once appointed.

38. If the site is a ‘High Risk Site’, 4 real time dust monitors will be required. If the site is a ‘Medium Risk Site’, 2 real time dust monitors will be required. The risk assessment must take account of proximity to sensitive receptors (e.g. schools, care homes etc), as detailed in the [SPG](https://www.london.gov.uk/file/18750/download?token=zV3ZKTpP). Please confirm the location, number and specification of the monitors in line with the SPG and confirm that these will be installed 3 months prior to the commencement of works, and that real time data and quarterly reports will be provided to the Council detailing any exceedances of the threshold and measures that were implemented to address these.

N/A

39. Please provide details about how rodents, including [rats](http://www.camden.gov.uk/ccm/content/environment/environmental-health--consumer-protection/pest-control/about-the-pest-control-service.en), will be prevented from spreading out from the site. You are required to provide information about site inspections carried out and present copies of receipts (if work undertaken).

The works are very minor demolition to the roof of a lift shaft to increase the height and installation of a pergola system to the roof of the building, the risk of rodents spreading as a result of works are deemed very low considering the minor works and being at height.

40. Please confirm when an asbestos survey was carried out at the site and include the key findings.

12th October 2018.

Report attached

41. Complaints often arise from the conduct of builders in an area. Please confirm steps being taken to minimise this e.g. provision of a suitable smoking area, tackling bad language and unnecessary shouting.

There will be regular tool box talks conducted, daily dabs briefings and posters erected around the site for reinforcement messaging.

42. If you will be using non-road mobile machinery (NRMM) on site with net power between 37kW and 560kW it will be required to meet the standards set out below. The standards are applicable to both variable and constant speed engines and apply for both PM and NOx emissions.

**From 1st September 2015**

**(i) Major Development Sites** – NRMM used on the site of any major development will be required to meet Stage IIIA of EU Directive 97/68/EC

**(ii) Any development site within the Central Activity Zone -** NRMM used on any site within the Central Activity Zone will be required to meet Stage IIIB of EU Directive 97/68/EC

**From 1st September 2020**

**(iii) Any development site -** NRMM used on any site within Greater London will be required to meet Stage IIIB of EU Directive 97/68/EC

**(iv) Any development site within the Central Activity Zone -** NRMM used on any site within the Central Activity Zone will be required to meet Stage IV of EU Directive 97/68/EC

Please provide evidence demonstrating the above requirements will be met by answering the following questions:

**Construction time period (mm/yy - mm/yy):**

TBC – Works are dependent on the planning consent and the appointed contractors detailed works programme. This will be provided once a contractor has been appointed.

A current forecast is 12 weeks.

**Is the development within the CAZ? (Y/N):** Yes


1. **Will the NRMM with net power between 37kW and 560kW meet the standards outlined above? (Y/N):** It is unlikely to have NRMM on site however this will be confirmed by contractor once appointed.
2. **Please provide evidence to demonstrate that all relevant machinery will be registered on the NRMM Register, including the site name under which it has been registered**: It is unlikely to have NRMM on site however this will be confirmed by contractor once appointed.
3. **Please confirm that an inventory of all NRMM will be kept on site and that all machinery will be regularly serviced and service logs kept on site for inspection:** - It is unlikely to have NRMM on site however this will be confirmed by contractor once appointed.
4. **Please confirm that records will be kept on site which details proof of emission limits, including legible photographs of individual engine plates for all equipment, and that this documentation will be made available to local authority officers as required**: It is unlikely to have NRMM on site however this will be confirmed by contractor once appointed.

SYMBOL IS FOR INTERNAL USE

# Agreement

The agreed contents of this Construction Management Plan must be complied with unless otherwise agreed in writing by the Council. This may require the CMP to be revised by the Developer and reapproved by the Council. The project manager shall work with the Council to review this Construction Management Plan if problems arise in relation to the construction of the development. Any future revised plan must be approved by the Council in writing and complied with thereafter.

It should be noted that any agreed Construction Management Plan does not prejudice further agreements that may be required such as road closures or hoarding licences.



**Signed:** …………………………………………………………………

**Date:** ……25/09/2020………………………………………..

**Print Name:** ……Adam Hinds………………………………………………..….

**Position:** ………Senior Project Manager…………………………………

Please submit to: [planningobligations@camden.gov.uk](mailto:planningobligations@camden.gov.uk)

End of form.